# project specific requirements

DIPL Std Spec Roadworks PSRs – January 2024

Reference

Read these Project Specific Requirements (PSRs) in conjunction with the Standard Specification for Roadworks (SSRw) and the Drawings if any. Only those parts of the Standard Specification which refer to the works being carried out apply.

Standard Specification for Roadworks – Reference Text

The technical specification for this project is the Standard Specification for Roadworks V 5.3 which is a separate document of reference text. These PSRs have an amended worksection, Provision for Traffic. All other content is unchanged.

Site Copy

Retain a current copy of the Standard Specification for Roadworks on site for the duration of the Contract. Retain a copy of these Project Specific Requirements on site for the duration of contract. Electronic copies are acceptable.

Electronic copies of the Standard Specification for Roadworks are available via: <https://dipl.nt.gov.au/industry/technical-standards-guidelines-and-specifications/technical-specifications/roads>

Project Specific Requirements

The selection of specific items or materials for the works being carried out are as specified in these Project Specific Requirements or shown as notes on the drawings.

Clause Numbering

The clause numbers in the Project Specific Requirements remain consistent and refer back to the relevant clause and section in the Standard Specification for Roadworks.

Precedence

Any provision in these Project Specific Requirements or on the project drawings shall override any conflicting provision in the Standard Specification.

**Contents**

|  |  |  |
| --- | --- | --- |
| SSRW Section | 1 | MISCELLANEOUS PROVISIONS |
| SSRW Section | 2 | PROVISION FOR TRAFFIC |
| SSRW Section | 3 | CLEARING, GRUBBING AND REHABILITIATION |
| SSRW Section | 4 | EARTHWORKS |
| SSRW Section | 5 | CONFORMANCE TESTING |
| SSRW Section | 6 | PAVEMENTS AND SHOULDERS |
| SSRW Section | 7 | STABILISATION AND MODIFICATION |
| SSRW Section | 8 | SPRAY SEALING |
| SSRW Section | 9 | DENSE GRADED ASPHALT |
| SSRW Section | 10 | SLURRY SURFACING |
| SSRW Section | 11 | MISCELLANEOUS CONCRETE WORKS  |
| SSRW Section | 12 | DRAINAGE WORKS |
| SSRW Section | 13 | PROTECTION WORKS |
| SSRW Section | 14 | ROAD FURNITURE AND TRAFFIC CONTROL DEVICES |
| SSRW Section | 15 | BOAT RAMPS AND BARGE LANDINGS |
| SSRW Section | 16 | PAVEMENT MARKING  |
| SSRW Section | 17 | LANDSCAPE |
| SSRW Section | 18 | DUCTING AND CONDUITS |
| SSRW Section | 19 | TRAFFIC CONTROL SIGNALS AND INTELLIGENT TRANSPORT SYSTEMS |
| SSRW Section | 20 | TRAFFIC COUNTING STATIONS |
| SSRW Section | 21 | STREET LIGHTING  |
| SSRW Section | 22 | DIRECTIONAL BORING |
| SSRW Section | 23 | PROTECTIVE COATINGS |
| SSRW Section | 24 | MEASUREMENT AND PAYMENT |
| SSRW Section | 25 | REFERENCED AUSTRALIAN STANDARDS |
| SSRW Section | 26 | OTHER REFERENCED AUTHORITIES AND DOCUMENTS |
| SSRW Section | 27 | ACTS, REGULATIONS,CODES AND AUTHORITIES |
| SSRW Section | 28 | CIVIL STANDARD DRAWINGS FOR ROADWORKS |
| SSRW Section | 29 | NT CLIMATE ZONES TABLE |
| SSRW Section | 30 | HOLD POINTS AND WITNESS POINTS SCHEDULES |
| SSRW Section | 31 | UPDATES OVERVIEW |

 [Edit the Project Specific Requirements to include only those sections required for the project. Do not change any section or clause numbers as they refer directly to the section and clause numbers in the standard specification.

If any clauses are amended by these PSRs, show the clause number in its numbering order place; State the requirement and state that the clause in the PSR overrides the equivalent clause in the Standard Reference text.

Delete any PSR clause which is not used or not relevant to the contract project.]

**SSRW Section 1 MISCELLANEOUS PROVISIONS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 1.1 Standards, Acts, and Publications**

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

**SSRW Clause 1.2 Definitions**

SUBGRADE

Top *[enter data]* mm of material below subgrade surface.

[Amend default (150mm) if designer specifies different thickness. Delete this sub-clause if thickness is 150mm.]

**SSRW Clause 1.8 Establishment**

ONGOING COSTS

All indirect costs associated with the contract. Provide, on request, details substantiating the amount shown in the Schedule of Rates.

[Insert “Bill of Quantities” for Lump Sum Contracts]

**SSRW Clause 1.13.2 Administration**

Take responsibility for locating, selecting, operating and rehabilitating all borrow pits and water resources.

[Determine and insert any constraints on the use of potential borrow areas and water sources, including sites of significance, environmental and salinity.]

**SSRW Clause 1.13.5 Operation of Extraction Areas**

Extraction

Strip 100mm minimum depth top layer throughout the area of operation.

[Insert depth to be removed as required.]

**SSRW 1.13.6 Rehabilitation of Extraction Areas**

 [Delete any operation not required]

**SSRW 1.13.7 Stream Sites**

EXCAVATION LIMITS

[Delete if not applicable]

CONDITIONS

[Delete if not applicable]

**SSRW 1.20 Work Near Traffic Counting Stations or Near Culweigh Stations**

[Use this clause where there is a possibility of adjacent work damaging cables. Delete if not applicable]

**SSRW Clause** **1.21 Project Notice Boards**

Design the Project Notice Boards in accordance with drawing number(s) *[enter data]*

[Insert the required drawing number(s).]

Include the following project specific wording on the boards;

 *[enter data]*

 *[enter data]*

[Provide the required wording.]

Remove the boards within 2 weeks after the Certificate of Practical Completion has been issued.

[Use this paragraph for NT roads.]

Remove the boards 52 weeks after the Certificate of Practical Completion has been issued.

[Use this paragraph for Federal roads.]

**SSRW Clause 1.27 Cycle And Pedestrian Shared Paths**

[Insert any required information.]

**SSRW Clause 1.34 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 2 PROVISION FOR TRAFFIC**

**Replace the entire worksection with the following content.**

**SSRW Section 2 PROVISION FOR TRAFFIC**

**SSRW Clause 2.1 General**

Comply with the provisions of AS 1742.3 and the Austroads Guide to Temporary Traffic Management (AGTTM).

Minimise obstruction and inconvenience to the public.

Ensure public safety is accommodated at all work sites at all times.

A traffic pilot vehicle is required for all resealing works.

A traffic pilot vehicle may be required for other works.

Provide Traffic Control for Conformance Testing activities.

Assume responsibility for the safe conduct of traffic through, past, or around the works, 24 hours a day, from possession of the site to completion of all works, defects liability period (if any), and handover.

Comply with the Acts, Regulations, Codes, and Guidelines applicable to the works. Comply with the requirements of Authorities which have jurisdiction over the works or the sites of the works.

Contractor Performance Reports (CPRs) will include an assessment of all aspects of temporary traffic management associated with the works, including, but not limited to, traffic flow and traffic congestion.

[If there are known alternative ways to deliver the requirements under the Contract make an assessment of whether any of those are acceptable, and if any of those are NOT acceptable. State clearly in the specification which alternatives are NOT acceptable.

Edit this worksection so that redundant working is deleted, and so that new requirements are added]

SSRW Clause 2.1.1 Duty of Care

Comply with the *Work Health and Safety (NUL) Act 2011* and its Regulations 2011.

Any Person Conducting a Business or Undertaking (PCBU) in connection with or pursuant to temporary traffic management or any works on a road, has a 'duty of care', so far as is reasonably practicable, that the health and safety of workers who work for the PCBU or whose activities in carrying out work are influenced or directed by the PCBU, are not exposed to health and safety risks arising from that business or undertaking.

A PCBU must ensure, so far as reasonably practicable, that other road users are not exposed to health and safety risks arising from any temporary traffic management business or undertaking.

All PCBUs involved in the procurement of the works, and involved in the delivery of the works, must consult on work health and safety issues. The decisions made, or outcomes from, these consultations must be documented and distributed to all relevant PCBUs.

SSRW Clause 2.1.2 Risk Management

Refer to the Austroads Guide to Temporary Traffic management (AGTTM).

Management of risk is central to a Traffic Management Plan (TMP).

The risk management process for the planning of the works must be in accordance with AGTTM Part 2: Traffic Management Planning, and AGTTM Part 10: Supporting Guidelines.

The risk management process is applicable at all levels of planning, design, implementation, and operation.

All parties involved in the procurement of the works, and involved in the delivery of the works, must consult on risk management issues. The decisions made, or outcomes from, these consultations must be documented and distributed to all relevant parties.

SSRW Clause 2.1.3 Dust suppression measures

Implement dust suppression measures to ensure motorists have visibility to enable them to drive with minimal risk of colliding with objects which might otherwise be obscured by dust in the air. Do not use oil in dust suppression treatments. Obtain Superintendent approval before using dust suppressant products other than water.

Suppress dust where the dust constitutes a hazard to motorists or an inconvenience to nearby residences.

SSRW Clause 2.1.4 Ownership markings on temporary traffic control signs and devices

Ownership markings on the backs of signs and in unobtrusive locations on devices are permitted. Advertising markings are not permitted.

The limitations for ownership markings are:

* The entirety of the markings are to fit within a square of 200mm x 200mm,
* The markings are to be in one colour only,
* The markings are to be located on the backs of signs,
* The markings are to be located in unobtrusive locations on devices and should not be visible to motorists, and
* Only one marking per sign or device is permitted.

These limitations on ownership markings apply to, but are not limited to, the following temporary traffic control devices:

* Signs,
* Bollards,
* Cones,
* Portable traffic signals,
* Temporary traffic signals,
* Vehicle mounted signs,
* Vehicle mounted flashing arrow signs,
* Variable message signs, and
* Any other temporary signs and devices not listed above.

Signs and devices with non-compliant ownership markings, or with advertising markings, must be removed from site and be replaced with compliant signage at no cost to the Principal.

SSRW Clause 2.1.5 Temporary Road Furniture

Provide and maintain temporary road furniture required for the works. Temporary road furniture is signage and devices which are additional to the signs and devices required for temporary traffic control detailed in AS 1742.3 and in AGTTM Part 3.

Remove temporary road furniture as required, at the completion of the works. Remove redundant pavement marking as required, or at the completion of the works

Refer to the Removal of Pavement Markings clause in PAVEMENT MARKING.

Refer to the Department’s Removal of Line Marking Policy at <https://dipl.nt.gov.au/policies>.

SSRW Clause 2.1.6 Clean Up of Tracked Materials

Implement and manage controls to ensure no materials are tracked onto the travelled path. Remove tracked materials such as dirt, mud, and other detritus, from the travelled path safely and immediately.

Failure to comply with this requirement will render the Contractor liable to pay the costs incurred by the Principal to procure any alternate means of having the tracked materials removed.

Refer to the Standard Specification for Environmental Management.

SSRW Clause 2.2 STANDARDS AND PUBLICATIONS

Conform to the following Standards and Publications unless specified otherwise:

**AUSTRALIAN STANDARDS**

| Table – Australian Standards – Provision for Traffic |
| --- |
| Use Standards, and their amendments, and their supplements, current as at the date for the close of tenders, except where different editions, and amendments, and supplements, are required by statutory authorities, including, but not limited to, NATA and the National Construction Code including the Building Code of Australia. |
| Designation | Title |
| AS 1742 (Series) | Manual of uniform traffic control devices |
| AS 1742.2 | Traffic control devices for general use |
| AS 1742.3 | Traffic control devices for works on roads |
| AS 1742.9 | Bicycle facilities |
| AS 1742.10 | Pedestrian control and protection |
| AS 1906.1 | Retroreflective materials |
| AS/NZS 3845.1 | Road safety barrier systems |
| AS/NZS 3845.2 | Road safety devices |
| AS 4191 | Portable traffic signals |
| AS 4852.2 | Variable message signs - Portable signs |
| AS ISO 9533 | Earth-moving machinery - Machine-mounted audible travel alarms and forward horns - Test methods and performance criteria |
| AS ISO 31000 | Risk management |

**NT TEST METHODS AND MANUAL**

NTTM NT Test Methods.

NTMTM NT Materials Testing Manual accessible via <https://dipl.nt.gov.au/industry/technical-standards-guidelines-and-specifications/materials-testing-manual>

**AUSTROADS**

AUSTROADS Guide to Road Design (AGRD)

AUSTROADS Guide to Bridge Technology (AGBT)

AUSTROADS Guide to Road Safety Part 6: Road Safety Audit (AGRS06-22)

AUSTROADS Guide to Temporary Traffic Management (AGTTM)

AUSTROADS Guide to Traffic Management (AGTM)

**OTHERS**

NT WorkSafe All Relevant Bulletins, Guides, Guidelines, and Codes of Practice, including, but not limited to;

Code of Practice for Construction Work

 Code of Practice for Excavation Work

Safe Work Australia All Relevant Bulletins, Guides, Guidelines, and Codes of Practice

**LEGISLATION**

Northern Territory of Australia *Control of Roads Act 1953*, and its Regulations

Northern Territory of Australia *Traffic Act 1987*, and its Regulations

Northern Territory of Australia *Work Health and Safety (NUL) Act 2011*, and its Regulations2011

SSRW Clause 2.3 DEFINITIONS

| **Table - Definitions - Provision for Traffic** |
| --- |
| **TERM** | **DEFINITION** |
| **After Hours Rectification(s)** | Work required to repair, amend, reset, replace, and the like, any item which is damaged or malfunctioning, and which is part of the works, and which is work which is required to be done outside of working hours, and is done to protect the safety of the traveling public. |
| **Appraise1** | Assessment and review of submitted documentation against the relevant standards, policies, and guidelines. |
| **Approved1** | Approved by the Superintendent or an appropriately delegated Department staff member. |
| **ATP** | Approved Training Provider |
| **Authorised1** | Endorsed by appropriately delegated person. Authorisation is typically granted with regards to permits to work, portable traffic signals, and temporary speed reductions. |
| **Business day** | Means the same as **Day**. |
| **Calendar day** | Means any day of the week including weekends and Public Holidays. |
| **Complex traffic management** | Complex traffic management arrangements are those activities and traffic management arrangements that include, but are not limited to, any of the following:* Any TMP assessed as having a residual risk-rating of High or greater as a result of a risk assessment undertaken during the TMP preparation planning stage,
* Closure of a traffic lane within a 100 m of the approach or departure of an intersection,
* All detours, traffic switches, alternate alignments, tie in’s, contraflow or any temporary path where traffic is switched from an existing alignment to a revised or temporary alignment,
* Alteration to the function of the traffic signals or signals display,
* Traffic management arrangement involving temporary road safety barriers, or
* Any other situation deemed to be complex by the Road Authority.
 |
| **Consent1** | Means consent is given by the Road Authority for the implementation of TMP and TGS/s for the proposed works. |
| **Crossover** | Where one or more lanes on a dual carriageway are diverted onto the opposing carriageway. This is normally where a contraflow situation is required to carry out works on the primary carriageway. |
| **Day(s)** | Means working days, Monday to Friday, excluding Northern Territory wide Public Holidays, and excluding weekends. |
| **Detour** | 1. Route used for the diversion of traffic around roadworks by way of existing roads.
2. A path of travel on a **Side track**.
 |
| **DIPL / The Department** | The Department of Infrastructure, Planning and Logistics. |
| **Emergency works** | Works which require immediate rectification for conditions that pose an unacceptable risk. (See **Urgent works**.) |
| **Generic TGS** | A TGS which has been appraised by the department, and has been deemed as suitable for use, and may be suitable for use at sites in addition to the site for which it was created, and relates specifically to the works to be undertaken. |
| **ITC** | Instruction to Contractor. Issued by the Superintendent, or by a Department PTW approval officer. |
| **ITP** | Inspection and testing plan |
| **Long term** | Applies when traffic guidance is required to operate for more than one shift irrespective of whether it is day or night. |
| **Must** | Is indicative of a mandatory requirement. |
| **NTFTTM** | National Training Framework for Temporary Traffic Management |
| **PTSA** | Portable Traffic Signals Authorisation. |
| **PTW** | Permit to Work in a Road Reserve. A Permit to Work in a Road Reserve does not confer any rights to the entity to which the permit is issued beyond the right to carry out activities for which the permit was issued. Those activities must have been approved before the activities commence. |
| **RSA** | Road safety audit |
| **Shall** | Is indicative of a mandatory requirement, unless the context clearly indicates otherwise. |
| **Short term** | Applies when work is started and completed in one shift and the road is returned to normal conditions by the end of that shift. |
| **Should** | Indicates a recommendation. Any decision to vary or not follow a requirement or recommendation must be based on sound traffic management judgement by a competent person and be documented. |
| **Side track** | A temporary path of travel specifically constructed to divert traffic around a work site. Side tracks may be one lane or two lane, and sealed or unsealed. |
| **Superintendent** | As defined in the Contract for NTG procured works. For works not procured by, or on behalf of, the NTG, the term Superintendent means an employee of the Department, including the nominated Departmental Contact Officer, who has authority to make decisions in respect to works in road reserves. |
| **SWMS** | Safe Work Method Statement. |
| **TC** | Traffic Controller  |
| **Third Party Audit** | An audit, performed by an independent, external auditor, carried out on behalf of the Principal. |
| **Traffic control devices** | Refer to AS 1742 (series).Any sign, signal, pavement marking or other installation placed or erected, for the purpose of, including but not limited to, regulating, warning or guiding road users. |
| **Traffic Controller** | A qualified and competent person whose duty it is to control traffic at a worksite.  |
| **TGS** | Traffic Guidance Scheme.TGSs are part of TMP. Includes, but is not limited to, plans, drawings, sketches, diagrams, instructions, and after hours arrangements. |
| **TMD** | Traffic Management Designer  |
| **TMI** | Traffic Management Implementer |
| **TMP** | Traffic Management Plan. |
| **TSLA** | Temporary Speed Limit Authorisation. |
| **TTM** | Temporary Traffic Management |
| **Urgent works** | Identified works which need to be undertaken with short notice. (See **Emergency works**) |
| **VMS** | Variable Message Sign(s) |
| **VSL** | Variable Speed Limit |
| **Work zone/ Work site/ Worksite** | An area which includes the work area(s) and any additional length of road required for advance signing, tapers, sidetracks or other areas needed for associated purposes. |
| **Working day** | Means the same as **Day**. |
| **Working hours** | Means the hours, on a working day, from 8am to 4.30pm. |
| **WZTM** | Work Zone Traffic Management |
| Note1. Appraisal, approval, authorisation, consent – none of these terms imply or indicate a transfer of responsibility or a transfer of a duty of care or a transfer of risk from one party to another party. A party can be a person and/or a PCBU.
 |

SSRW Clause 2.4 TEMPORARY TRAFFIC MANAGEMENT

SSRW Clause 2.4.1 Qualifications of Traffic Management Personnel

All workers on site are to have undertaken and completed **Prepare to work safely in the construction industry** (CPCWHS1001), or superseding or preceding equivalent qualification recognised by <https://training.gov.au/>. All workers on site must hold, and have in their possession at all times when on site, their own proof of attainment of this qualification.

All persons engaged in traffic management roles on site must hold, and have in their possession at all times, a current valid Northern Territory Accredited Traffic Management ID Card.

SSRW Clause 2.4.2 NT Accreditation in Traffic Management

NT accreditation is provided by the following process:

* Completion of training course (or courses) under the National Training Framework for Temporary Traffic Management (NTFTTM) by an Approved Training Provider (ATP) in the NT, and
* Obtain Traffic Management ID Card issued in the NT.

Information on the National Training Framework for Temporary Traffic Management (NTFTTM) qualifications and NT Approved Training Providers is accessible via <http://nt.gov.au/traffic-management>

Current Workzone qualifications listed below, and issued before 01 February 2024, will remain valid in the NT up until the expiry date, or 31 January 2027, whichever occurs first.

* Workzone Traffic Management Plan Designer (WZ1)
* Workzone Traffic Controller (WZ2)
* Workzone Traffic Supervisor (WZ3)
* Escort Mobile Works (WZ4)

During the transitional period 01 February 2024 to 31 January 2027, traffic management workers must comply with the NT conditions to continue to work on the NTG network if they hold NT Workzone Traffic Management qualifications issued before 01 February 2024. The conditions applicable are listed on the web page at <https://nt.gov.au/driving/management/temporary-traffic-management/temporary-traffic-management-training>. Refer to our website <http://nt.gov.au/traffic-management> for more information on the transitional arrangements.

SSRW Clause 2.4.3 Qualifications related to road categories

Road categories are assigned to each road on the network. The Territory does not have any category 3 roads.

Temporary Traffic Management personnel are required to have the appropriate category of qualification applicable to the assigned road category.

For information on the road categories assigned for NTG Roads go to <https://nt.gov.au/driving/management/temporary-traffic-management>

SSRW Clause 2.4.4 Site Based Workzone Traffic Management Plan Designer (TMD)

A site based Traffic Management Plan Designer (TMD), is: Required / Not Required.

[Edit to suit the project – delete one option. Obtain Manager Road Operations and Traffic approval if site based WZ1/TMD is to be required.

If NOT required delete the rest of this sub-clause.]

[Consider the project requirement for an onsite Traffic Management Designer (WZ1/TMD) to be positioned onsite for the contract duration. Considerations may be complex projects where regular changes are required to TTM which would otherwise result in delay to works.

If possible state the time period for which a TMD is required to be on site.

Delete if not applicable ]

For complex urban or rural projects where specified in the contract, a site based Traffic Management Designer (TMD) must be provided for the period of works when road users are guided by Temporary Traffic Management (TTM) on site. Such TTM guidance includes but is not limited to detours, lane closures, use of portable traffic control devices, pedestrian management, and all times when works are occurring under traffic.

The onsite TMD will allow for reactive changes required on complex worksites, and will reduce delays to works for TTM requirements. For complex urban projects the TMD must be available to be onsite within 1 hour for any requirement. For complex rural projects located further than 1 hour from where the TMD is based, the TMD must be available at all times while works are in progress.

The TMD must be available to monitor the site when works are not in progress during aftercare TTM installations, to ensure TTM measures are adequate and that traffic control devices are correctly positioned. Take rectification action if there are any aspects which compromise safety. The TMD must be available to be onsite within 1 hour for any requirement for both complex urban or rural works.

The Contractor must submit the names of their nominated representatives for the project in the Traffic Management Plan (TMP). Provide details of work history, experience and qualifications of the TMD representative/s.

**Hold Point** - Obtain approval from the Superintendent before making any substitution of staff listed by the Contractor. The Contractor must provide to the Superintendent details of the proposed substitute staff including work history, experience and qualifications of the TMD representative/s, and any other relevant information.

SSRW Clause 2.4.5 Traffic Pilot Vehicle

SSRW Clause 2.4.5.1 Resealing / Asphalt Works

Provide a traffic pilot vehicle for all work sites where resealing / asphalt works are undertaken under the contract and include details within the TMP.

For resealing works of less than 200m, alternative TTM measures may be considered providing risks are adequately addressed and detailed within the TMP.

Where resealing works are occurring with traffic around the work area i.e. when a detour is provided, a pilot vehicle is not required.

SSRW Clause 2.4.5.2 Other Requirements

Traffic Pilot Vehicle (Required/ Not Required) **[enter data]**

[Consider the anticipated conditions on site and select required/not required and add any conditions appropriate for the specific project. Delete sub-clause if escort/pilot vehicle not required Obtain Manager Road Operations and Traffic approval if Pilot vehicle is considered to be specified.

Consider requiring provision of a traffic pilot vehicle for work sites where criteria listed in AS 1742.3 and AGTTM Part 3 Roadworks pilot vehicle clause are present:

Consider requiring provision of a traffic pilot vehicle to guide traffic through a work site if any of the following conditions exist:

* part of the length of the work site is out of view of the supervisor, workers and the traffic controller.
* the traffic speed is required to be kept low to minimize damage to the works
* traffic needs to follow a particular path through the site which may not be obvious unless a pilot vehicle is used.
* the hazard to workers requires the traffic speed to be reduced.
* pedestrians and cyclists require assistance in travelling through the work site and need to be driven to the end of the work site (rural roads).]

SSRW Clause 2.4.6 Configuration of Traffic Pilot Vehicles and Driver Capabilities

The vehicle must have, as a minimum, one rotating beacon light or LED equivalent, and roadwork pilot vehicle signage to AS 1742.3.

The pilot vehicle is to be the lead vehicle for traffic permitted to pass through the work site at the direction of the traffic control personnel.

The pilot vehicle is to control the speed of the traffic to ensure safety of road works personnel.

The driver of the pilot vehicle is to have adequate skills and knowledge to be able to maintain safety of the public and of the roadworks personnel.

SSRW Clause 2.4.7 Signs and Devices Not In Use

Cover or remove any signs that are not relevant to the TGS while the works are being undertaken.

Cover or remove signs and traffic control devices associated with reduced speed limits within one hour of completion of the shift if the works will continue in the next shift.

Remove signs and traffic control devices associated with reduced speed limits within one hour of completion of the work requiring the reduced limit.

Cover or remove unused signs and traffic control devices within two hours of completion of any revised traffic arrangement.

Remove unused signs and traffic control devices within two hours of completion of the works.

Keep the Worksite tidy and uncluttered.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Department to procure any alternate means to have signs and devices not in use removed from site.

SSRW Clause 2.4.8 Relocation of Regulatory signs

Where works require the relocation of regulatory traffic control items, (STOP, GIVEWAY etc.), they must be relocated or reinstalled promptly in positions where they are visible and can perform their regulatory function

SSRW Clause 2.4.9 Reinstatement of Signs and Devices

Check all signs and devices after any event that has potential to impact the TGS setup. Reinstate in accordance with the TMP and applicable TGS, if they have moved, blown over, or disappeared.

Check, and reinstate signs and devices if required, after becoming aware of any other event which may have caused the signs and/or devices to have moved from the locations shown on the TMP and applicable TGS.

Record details in the Daily Diary. Include photographs taken before and after reinstatement.

SSRW Clause 2.4.10 Traffic Incidents

If an incident occurs within, adjacent to, on approach to or departure from the work site, produce a photographic record of the traffic control devices, site conditions, placement of plant and equipment etc. as soon as practicable after the event.

Advise the Superintendent of the incident as soon as possible.

Provide, to the Superintendent, as soon as practicable, electronic copies of:

* the site photographs, before and after reinstatement,
* the TGSs implemented at the site at the time of the incident,
* site management details due to the incident,
* details if emergency services required,
* any first aid provided,
* the signed incident report,
* the Daily Diaries,
* any TSLA applicable to the site at the time,
* any PTSA applicable to the site at the time, and
* any other information requested by the Superintendent.

SSRW Clause 2.5 TRAFFIC MANAGEMENT PLAN – Witness Point

TTM to comply with:

* AS 1742.3 Manual of uniform traffic control devices - Traffic control for works on roads.
* Austroads Guide to Temporary Traffic Management (AGTTM)
* Austroads Guide to Road Design, Parts 6, 6A, and 6B

Provide a site and project specific Traffic Management Plan (TMP), and site and project specific Traffic Guidance Schemes (TGSs) of a complex and non-complex nature per activity as required for the scheduled works.

The designer of a traffic management plan has a duty of care to ensure the scheme is suitable for the operating environment.

Supervisory personnel carrying out the works for which the traffic management plan has been prepared have a duty of care to implement the traffic management plan.

**Witness Point** - Any decision to vary or not follow a requirement or recommendation must be based on sound traffic management judgement by a competent person and must be documented. Provide the documentation to the Superintendent.

[State if Traffic Management audit is required or not required]

SSRW Clause 2.5.1 Document Control

Each TMP and associated TGSs must have unique identifying numbering and revision number if applicable.

Each TMP must have a unique identifying number for each project.

Each revised/amended TGS is to have the revision number shown on it after the unique identifying number, and after the words “Revision number” or “Rev. No.” or similar.

Each TGS must include a reference stating the unique identifier of the TMP to which the TGS is related.

Provide and keep updated a register showing the TMP and a list of the TGSs to be used for each project managed by the department.

[Delete reference to a project specific register for simple jobs where it is unlikely that revisions of TGSs will be required during the works.]

The register is to show the names/titles of the TMP and TGSs, the name of the project for which they are to be used, the unique identifying number for each TMP and TGS, the revision number for each revised TGS, and the date and time when each revised TGS was submitted.

The register is to show the status of the document. The status will be one of the following, or another term which the Superintendent allows:

* Submitted for appraisal,
* Appraised as suitable,
* Consent granted,
* Superseded, or
* Withdrawn.

A copy of each page of the register showing the entries for the TMP(s) and/or TGSs issued must be submitted to the Superintendent on request.

[Delete reference to a register for simple jobs where it is unlikely that revisions of TGSs will be required during the works.]

A revised TGS which has been appraised and for which consent for use has been granted replaces all earlier revisions of it. All earlier revisions of that TGS must be withdrawn from use at the time the new revision is implemented.

Any TMP which is amended must either have a revision number if the changes are minor, or a new unique identifying number if the changes are substantial. The Superintendent will advise which option is to be adopted.

SSRW Clause 2.5.2 Submission of Traffic Management Plan - Hold Point

**Hold Point** - Submit the Traffic Management Plan (TMP), with the Traffic Guidance Schemes.

For contracts where audits of traffic control measures are required:

* Do not commence implementing traffic control measures until the TMP has been audited by a Panel Period Audit Consultant and for which consent for use has been granted.
* Do not commence the works until the TMP has been audited by a Panel Period Audit Consultant and for which consent for use has been granted.

For contracts where audits of traffic control measures are not required:

* Do not commence implementing traffic control measures until the TMP has been appraised by DIPL Road Operations and for which consent for use has been granted.
* Do not commence the works until the TMP has been appraised by DIPL Road Operations and for which consent for use has been granted.

The TMP must be designed by a Northern Territory accredited Traffic Management Designer (TMD).

The TMD should have visited the site, with the Contractor, before documenting the TMP.

Include the details of the TMP Designer's name, accreditation number, and date of expiry of accreditation on the TMP.

Include the details of the TMP reviewer’s name, accreditation number, and date of expiry of accreditation on the TMP. The reviewer must have the appropriate level of qualification for the category of the road which is subject to the works.

Design the TMP in conformance with the requirements of AS 1742.3, the AGTTM, and the requirements of this work section. Submit the TMP, the TGSs, and other supporting documents, to the Superintendent by electronic means.

Include sufficient details on the TMP to explain the potential hazards, the assessed risks and the proposed treatments for the proposed work activities and work site which should include but not be limited to the following:

SSRW Clause 2.5.2.1 Project Information

* Purpose and Scope
* Specific Project Location
* Site Constraints/Impacts
* Traffic Management Objectives and Strategies
* Principal for the Works; Principal Contractor/Design Consultant including contact details
* Responsibilities including role responsibility and authority of key personnel, management hierarchy including site representatives and contact details of the responsible personnel
* Prior approvals (if any) granted by the Road Authority with relevant reference number

SSRW Clause 2.5.2.2 Works on Roads

* Project scope inclusive of works to be undertaken, staging of works, duration of works (work hours)
* Existing Traffic and Speed environment
* Roles and Responsibilities
* Traffic Management Responsibility Hierarchy
* Project Representatives
* Traffic Management Administration

SSRW Clause 2.5.2.3 Traffic Hauling Impacts

For worksites where machinery or hauling is required, provide the following information:

* details of haul routes,
* details of vehicle types, and configurations,
* hauling movements frequencies,
* proposed days and times of day for haulage movements,
* specific TGS(s) showing site access and site egress points,
* proposed methods to be used to prevent tracking of dirt, mud, and other materials, such as shaker bars or rumble strips,
* proposed methods of maintaining tracking prevention systems, and
* proposed methods to be used for dust suppression.

SSRW Clause 2.5.2.4 Statutory Requirements

* *Work Health and Safety (NUL) Act 2011* and Regulations 2011
* Provide details, in the TMP, of responsibilities and authorities of all key personnel on the project including project manager, line managers (site engineers, supervisors etc.), contractors and workers, safety personnel, and traffic management personnel
* Requirements of personal protective equipment, plant and equipment
* Procedures for incidents or accidents

SSRW Clause 2.5.2.5 After hours contact details

Provide contact details of personnel who can be contacted outside of working hours. These people must be able to respond to situations which may arise, and must be able to rectify, or to have rectified, any problems which occur, outside of working hours.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Principal to procure any alternate means to have after hours rectifications made.

SSRW Clause 2.5.2.6 Monitoring and Measurement

* Site Inspections and Record Keeping
* TMP/TTM Auditing requirements
* Public Feedback
* References

SSRW Clause 2.5.2.7 Management Review

* TMP/TTM Review and Improvement
* Variations to Standards and Plans
* Attention to hazards for non-motorised road users

SSRW Clause 2.5.2.8 Planning

Risk Identification and Assessment - Critical element to identify and assess foreseeable potential hazards associated with the work activities and work site.

Legal and Other Requirements - Confirmation of use of up-to-date information and legislation.

Traffic Assessment (Vehicular Traffic)

* Volume and Composition
* Existing and Proposed Speed Zones
* Intersection Capacity
* Existing Parking Facilities
* High Wide Loads
* Public Transport
* Special Events and Other Works

Non-motorised Road Users

* Cyclists and Pedestrians
* People with Disabilities
* School Crossings

Site Assessment

* Access to Adjoining Properties
* Environmental Conditions
* Impact on Adjoining Road Network

Works Programming

* Work Sequence
* Night Works
* Emergency Planning

Consultation and Communication

* Approvals - Road, Utility and Service Authorities
* Public Notification
* Notification to Other Agencies

SSRW Clause 2.5.2.9 Implementation

* Hazard Identification, Risk Assessment and Control
* Traffic Guidance Schemes
* Traffic Control Devices
* Signs
* Pavement Markings, including temporary pavement markings and proposed removal processes, and permanent pavement markings
* Variable Message Signs
* Delineation
* Temporary Speed Zones
* Emergency Arrangements
* Site Access
* Communicating TMP Requirements

SSRW Clause 2.5.3 Submission of Traffic Guidance Schemes

Provide documented specific and/or generic Traffic Guidance Schemes (TGSs) per activity as required and/or as specified. These TGS’ will be appraised on their merits.

The TMP must identify the stages in which specific TGS’ are used.

Submit the specific TGS to the Superintendent no later than 5 working days prior to undertaking the required works.

Where generic TGS’ are proposed, provide justification for its use. The Designer must provide a documented selection process, whereby the criteria in which a Traffic Management Implementer can verify the TGS matches the design intent, site conditions, traffic volumes and work activities of the generic TGS and is suitable for installation in the specific environment that the works will occur. Use of generic information must include a process where the site information is recorded with/on the TGS making the TGS ‘site specific’ to the location. Where Modifications to generic TGS’ are required outside of the allowable adjustments identified in the TMP, the TMD must submit a modified generic TGS or site specific TGS to the Superintendent no later than 5 working days prior to undertaking the required Works.

Submitted TGSs will be appraised, or audited, for suitability for use. If the TGS are considered suitable for use they may be appropriate to use for future works at that same location for the same scope of works following review.

For urgent works, advise the Superintendent which generic TGS applies, if applicable, or submit specific TGSs for appraisal as soon as practicable. A phone call notification of urgent works is to be given to the Superintendent prior to any work proceeding under the contract.

For emergency works, a phone call notification to the Superintendent is required. Advise the Superintendent which generic TGS applies, or submit the specific TGS as soon as practicable.

Provide amended TGSs, which incorporate changes which have been appraised by the Superintendent on site, or audited, within two working days of the appraisal, or completion of audit.

SSRW Clause 2.6 COMPLIANCE CHECKS OF WORKSITE TRAFFIC MANAGEMENT

The Principal may perform random compliance checks of traffic management at work sites as part of their daily routine duties.

Checks undertaken will include verification of:

* The Traffic Management Plan (TMP) held on site,
* The Traffic Guidance Scheme(s) (TGSs) held on site,
* Traffic control devices established in accordance with the TGSs,
* The correctness and currency of accreditation of all personnel associated with traffic management at the work site,
* The Permit to Work in a Road Reserve (PTW) for the project if a PTW is required for the project (generally not required for Department procured works),
* Any applicable Safe Work Method Statement,
* Any Temporary Speed Limit Authorisation issued for the project,
* Any Portable Traffic Signal Authorisation issued for the project,
* Any other applicable documents,
* Implementation of the requirements outlined in any document applicable to the project and the effectiveness of the implemented requirements.

Where personnel associated with traffic management at work sites are found not to have current accreditation to an appropriate level in Traffic Management, the Superintendent may direct the Contractor to cease work, make the site safe, and withdraw plant, equipment and personnel from the road reserve.

Where the Superintendent deems modifications to temporary traffic management are required for reasons of public safety or safety on the work site, an Instruction to Contractor (ITC) will be issued requesting that the TMD makes immediate amendments to the TMP to manage the identified hazards. If modifications are deemed necessary but not urgent, corrections are to be made at the earliest practicable opportunity.

Resubmit revised documents for appraisal. Do not recommence work until the submitted revised documents have been appraised and found to be suitable for use and the amended traffic control measures have been implemented on site. This is to be at no cost to the Principal.

[Department staff must not tell the TMP Designer what the required changes are, only what the identified hazards are.]

The Superintendent may direct the Contractor to cease work, make the site safe, and withdraw plant, equipment, and personnel from the road reserve if the site is deemed unsafe, and/or if the temporary traffic control measures are not compliant. This is to be at no cost to the Principal.

When revised documents have been appraised and found suitable for use, and rectification works are complete, and the site is deemed to be acceptably safe, and/or the temporary traffic control measures are deemed to be compliant, the Contractor may return the plant, equipment, and personnel to the site, also at no cost to the Principal.

SSRW Clause 2.7 TRAFFIC MANAGEMENT AUDIT REQUIREMENTS

[Refer to the Traffic Management Plan clause in this worksection to see if audits are required for this contract. If audits are not required this clause can be deleted.]

SSRW Clause 2.7.1 Temporary Traffic Management (TTM) – Independent Third Party Audits

The Principal has in place a panel of consultants with appropriate qualifications for Traffic Management and Road Safety Auditor accreditations.

The Superintendent will select and order the Panel Period Audit Consultant for each traffic management audit task.

All communication with the Panel Period Audit Consultant must be forwarded through the Superintendent, except that on site communications are permitted for coordination of work and site safety.

The Panel Period Audit Consultant will provide an Audit Report to the Superintendent.

Refer to the clause **Time Allowed for Assessment of Submitted Documents** in MISCELLANEOUS PROVISIONS.

Audits will evaluate compliance with reference to AS 1742.3, AGRD (Parts 6, 6A, & 6B), AGRS06, AGTTM, NT legislation, and the contract, including the technical specifications, for the project.

Provide access and co-operation and all necessary documentation to allow the audit team to conduct the audit.

The Contractor shall have no claim against the Principal for costs incurred in providing staff or interruption of works for any audit activity.

The Audit Report will classify items using 4 risk classes. Refer to the ***Table – TTM Audit Classes.***

|  |
| --- |
| **Table – TTM Audit Classes.** |
| **Class No.** | **Class designation** | **Action(s) required** |
| 1 | Low | Should be corrected or the risk reduced within 48 hours of notification |
| 2 | Medium | Should be corrected or the risk significantly reduced within 48 hours of notification |
| 3 | High | Must be corrected or the risk significantly reduced within the current shift after notification |
| 4 | Intolerable | Must be corrected immediately upon notification. |
| Corrective actions to be implemented immediately and documents revised and submitted to the Superintendent to reflect corrective actions |

SSRW Clause 2.7.1.1 Low/Medium risks identified

The Superintendent will provide the audit report from the Panel Period Audit Consultant to the contractor.

Review the identified low/medium risks identified in the Panel Period Audit. Amend the TMP/TGS’s as required to address the risks. Low/medium risks to be reviewed, actioned and documents to be submitted to the Superintendent within 48 hours of receiving the audit report.

SSRW Clause 2.7.1.2 High risks identified

Superintendent will notify the Contractor of any high risks identified by the panel period auditor. Rectify all high risks immediately within the current shift after notification.

Advise the Superintendent immediately in writing when the high risks are rectified.

SSRW Clause 2.7.1.3Intolerable risks identified

 Superintendent will notify the Contractor of any intolerable risks identified by the panel period auditor. Rectify all intolerable risks immediately and safely when advised of those risks by the Superintendent.

Advise the Superintendent immediately in writing when the intolerable risks are rectified.

SSRW Clause 2.7.1.4 Assessment of amended documentation

Amend the traffic management documentation to reflect the corrective measures implemented if they differ from what was documented, and submit the amended documentation to the Superintendent.

The amended traffic management documentation/traffic control implementation may be re-audited by the Panel Period Audit Consultant.

Refer to the clause **Time Allowed for Assessment of Submitted Documents** in MISCELLANEOUS PROVISIONS.

SSRW Clause 2.7.2 Independent Third Party TTM Suitability Audit Requirements – Hold Point

All contracts, other than routine or specific maintenance on long term works projects, may require a suitability audit of all elements of the Traffic Management Plan to be carried out.

The Panel Period Audit Consultant will conduct a desktop audit of the Contractor’s traffic management documentation.

The Panel Period Audit Consultant will provide a Draft Audit Report to the Superintendent and, concurrently, to the Contractor.

If the Draft Audit Report indicates corrective measures are required the Contractor is to amend the traffic management documentation and submit the amended documentation to the Superintendent at no cost to the Principal.

The amended documentation will be audited by the Panel Period Audit Consultant.

Any audit of amended traffic management documentation will be at the Contractor’s expense.

**Hold Point** - The Traffic Management Plan must not be implemented before it is audited for suitability and found to be suitable.

**Hold Point** - Works must not commence before the Traffic Management Plan is audited for suitability and found to be suitable.

Refer to the clause **Time Allowed for Assessment of Submitted Documents** in MISCELLANEOUS PROVISIONS.

SSRW Clause 2.7.3 Independent Third Party TTM Compliance Audit Requirements

Compliance Audits must be undertaken within 24 hours of any Traffic Management Plan being implemented and must reoccur at intervals no longer than 3 months.

Contractor to give the Superintendent at least five working days’ notice for the required audit date.

The Superintendent will order the audits.

The Panel Period Audit Consultant will conduct day time and night time on site compliance audits of the Contractor’s traffic management.

The Panel Period Audit Consultant will provide a Draft Audit Report to the Superintendent.

SSRW Clause 2.8 TEMPORARY TRAFFIC MANAGEMENT AUDITING RESULTS

[Refer to the Traffic Management Plan clause in this worksection to see if audits are required for this contract. If audits are not required this clause can be deleted.]

The Panel Period Audit Consultant will provide an accredited report to the Superintendent within the scheduled times allowed listed in ***Table - Auditing and Reporting Completion Times*** from the time of the audit/s.

For work in remote areas the Superintendent will increase the auditing and reporting completion times by a minimum of 2 days.

|  |
| --- |
| **Table - Auditing and Reporting Completion Times** |
| **Attribute Being Tested** | **Time Allowed for Accredited Auditor Report in Working Days (Monday to Friday)** |
| **Traffic Management** |
| Suitability audit | 2 |
| Revised suitability audit | 2 |
| Compliance audit | 1 |
| Compliance re-audit  | 1 |
| Road safety audit | 3 |
| Road safety re-audit | 3 |

SSRW Clause 2.9 CONTRACTOR TTM ROAD COMPLIANCE AUDIT

The Contractor is responsible for developing their own compliance auditing schedule, which is to be included in the submitted TMP. Consent to implement will not be provided if the supplied TMP does not contain a contractors auditing schedule. The ordering up of, and payment for, all Contractor TTM road compliance audits as per the TMP is the Contractor’s responsibility.

SSRW Clause 2.10 AMENDMENTS TO TRAFFIC MANAGEMENT PLANS - HOLD POINT

This clause does not refer to amendments to TMPs and/or TGSs arising as consequence of audits.

Modify the Traffic Management Plan during the works to suit site conditions if required or requested by the nominated Superintendent’s Representative. Modify the Traffic Guidance Schemes during the works to suit site conditions if required or requested by the nominated Superintendent’s Representative. Modify the Risk Assessment to ensure it is relevant to the modified TMP.

Changes made to the TMP, TGSs, and Risk Assessment must be clearly marked in the amended documents with revision management as per **Document Control** sub clause in TMP clause in this work section.

In situations where immediate hazard mitigation is necessary the changes may be implemented and the Superintendent advised of the changes as soon as practicable thereafter.

**Hold Point** – Modified TMPs and TGSs must be audited for suitability by a Panel Period Audit Consultant, and consent to use granted, before implementation of the modified TMP and/or TGSs, if audits are required under the contract. If Traffic Management audits are not required under the contract the modified TMPs or TGSs must be appraised by the Superintendent, and consent to use granted, before implementation of the modified TMPs and/or TGSs.

**Hold Point** – Modified traffic management control measures must be audited for compliance by a Panel Period Audit Consultant, and consent to use granted, or appraised by the Superintendent, and consent to use granted, if Traffic Management audits are not required under the contract, before works resume.

Refer to the **Traffic Management Audit Requirements** clause, and to the **Temporary Traffic Management Auditing Results** clause, in this work section.

Refer to the clause **Time Allowed for Assessment of Submitted Documents** in MISCELLANEOUS PROVISIONS.

SSRW Clause 2.11 WORK IN RURAL AREAS - HOLD POINT

**Hold Point** - Undertake work during daylight hours only unless approval is given by the Superintendent. Approval will only be granted in exceptional circumstances.

SSRW Clause 2.12 WORK IN URBAN/Built-up AREAS

SSRW Clause 2.12.1 Working Times – Hold Point

Program work, provide and install temporary traffic management devices/controllers, equipment, materials etc. accordingly so that traffic flows are not impeded during the following hours, from Monday to Friday, excluding Territory wide Public Holidays:

|  |
| --- |
| **Table - Restricted work hours in built up areas** |
| **From** | **To** |
| 0700 hours  | 0900 hours. |
| 1530 hours  | 1730 hours. |

This table is only an example of peak traffic periods in urban areas.

Additional historical generic traffic data is available from the Department’s annual Traffic Report, which can be accessed via <https://dipl.nt.gov.au/industry/technical-standards-guidelines-and-specifications/traffic-data> . This data does not provide accurate up-to-date information on traffic volumes or traffic flows.

**Hold Point** - Obtain Superintendent approval if proposing to work during the restricted work hours.

Remove or cover existing signs or devices as appropriate to stop confusion during these hours. Further restrictions may apply should the Department deem it appropriate to do so. Concessions to work within these hours may be approved by the Superintendent, should the need arise and the Superintendent deems it necessary.

[Modify the restricted working times to suit the site conditions. When determining restricted working hours consider traffic volumes in each direction, and any scheduled events or festivals that may affect the works. Restricted working hours must be advised at Pre-start meeting if it cannot be advised at tender stage.]

[Delete the clause if the work is not in an urban area unless high volumes of traffic are expected for an event. Include a cross-reference to the Restricted Working Hours clause in the Preliminaries if appropriate.]

Do not operate construction vehicles used in conjunction with the proposed works, either SV plated or vehicles in excess of 19 metres on public roads during peak traffic times (see above, working times) or in any way impede peak traffic flow during these times. Vehicles in excess of 19 metres in length are only permitted to travel on roads designated for road trains unless an appropriate permit from the Motor Vehicle Registry has been obtained in advance of using such routes.

SSRW Clause 2.12.2 Traffic Lanes - Hold Point

Maintain at least 2 lanes (one in each direction) open to traffic at all times unless permitted otherwise on duplicated roads and maintain at least one lane open on two lane roads with appropriate traffic control in place accordingly.

**Hold Point** - Obtain the written permission of the Superintendent if it is necessary to fully close a road.

Only permit single lane operation of two way traffic when traffic is directed by accredited WZTM controllers and signs or portable traffic signals etc. are employed, dependant on the site conditions and obtaining the appropriate approvals.

Program works so that the closure of turning lanes is minimised.

Obtain prior written approval from the relevant Local Government or Council if traffic is to be detoured onto their road network or the proposed works affect their network/assets accordingly.

**Hold Point -** Provide a copy of all relevant approvals with the Traffic Management Plan.

[Discuss the method of traffic control with the Client and Council as necessary. If required, insert a method of traffic control.]

SSRW Clause 2.12.3 Lane closures - Hold Point

**Hold point -** Do not use bullnose or V type tapers unless no other option is available. Obtain permission from the Superintendent to use bullnose or V type tapers before placing them on site.

SSRW Clause 2.13 NIGHT ILLUMINATION – HOLD POINT

**Hold Point** – Sections of the roadway, including detours and side tracks, affected by temporary traffic management, must be illuminated at night to AS 1742.3 and AGTTM, if:

* night works are in progress, and/or
* if signage left on site overnight is not illuminated by the headlights of vehicles approaching the signs.

Illumination to be 10 lux minimum at ground level.

SSRW Clause 2.14 WARNING DEVICES

Precautions must be taken when placing warning signs, work signs, traffic management devices, or plant and equipment within the road reserve to ensure that these do not interfere with or restrict sight lines, particularly at intersections and ensure that the devices are not obscured by trees or other objects.

Ensure that road work signs reflect the current conditions of the site. Remove or cover signs such as T1-5 (worker symbolic), temporary speed reductions and the like, when the signs are not in use or not applicable, such as when no workers are on site. Refer to AS 1742 and to the AGTTM for guidance on the appropriate use of these signs.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Principal to procure any alternate means to have the rectifications made.

SSRW Clause 2.14.1 Works in Progress Signs

For proposed works which are expected to be in progress for longer than 14 calendar days, display signs, sized 1200 x 900mm with 100mm high black Helvetica medium lettering on a white background displaying the following details:

* The Contractor's business name.
* The Contractor's business phone number.
* The Contractor's after hours phone number.

Display these signs prominently at the extremities of all works in progress and in addition to the work signs requirement. The signs remain the property of the Contractor.

[Adjust the text as necessary, to suit the specific project.]

SSRW Clause 2.14.2 Multi Panel Signs

The use of multi panel sign configuration for "Traffic Controller Symbolic" & "Prepare to Stop" being mounted on one multi sign frame must conform to AS 1742.3.

The use of the "Prepare to Stop" sign is mandatory in conjunction with the symbolic traffic controller sign where traffic is required to stop at the controllers position, therefore the Department approves making this the exception to the "No multi sign rule".

These signs must be on the one frame either side by side or one above the other. The individual signs are to be 900 mm x 600 mm minimum each when used stand alone, but may be reduced in size on a multi panel sign frame provided that the legend and / or symbol size are not reduced.

The Department will allow a multi panel sign frame for this use only in accordance with the directions herein and those contained within AS 1742.3 and AGTTM.

SSRW Clause 2.14.3 Multi message signs

The use of Multi-Message signs is restricted. Refer to <http://nt.gov.au/traffic-management> for further information on the allowable uses.

SSRW Clause 2.14.4 Truck Mounted Attenuators (TMA)

Use of truck mounted attenuators is encouraged but is not mandatory. The use of TMA must be in accordance with the AGTTM part 3 section 5.8.1.

TMAs must be MASH approved. Refer to AS/NZS 3845.2 Road Safety Barrier Systems and Devices for further information on test requirements.

SSRW Clause 2.15 NT SPECIFIC DIRECTIONS FOR ROAD WORK SIGNS

SSRW Clause 2.15.1 Sign erection

Refer to the **Definitions** clause in this worksection.

|  |
| --- |
| **Table - Sign Erection Requirements** |
| **Long term rural areas:** | Place all signs a minimum 1m lateral clearance from the travelled path and a minimum of 1.5m from the lower edge of the sign to the ground. |
| **Long term urban areas:** | Place all signs a minimum of 2.2m from the lower edge of the sign to the ground in locations where they could be obscured by parked vehicles, vegetation or trees or may interfere with pedestrian routes. On traffic islands or medians the heights for signs must conform to the “short term all areas” where it is deemed appropriate and only if they are not obscured by parked vehicles and if they do not interfere with pedestrian routes. |
| **Short term all areas:** | Display all signs prominently and place a minimum of 200mm from the lower edge of the sign to the ground, except regulatory signs such as speed, no parking signs etc., which must be mounted a minimum of 1.5m from the lower edge of the sign to the ground. Place all signs a minimum of 2.2m from the lower edge of the sign to the ground where they could be obscured by parked vehicles, vegetation or trees or may interfere with pedestrian routes. |

Mount signs on Oz Spike posts or similar, or set in concrete in accordance with the requirement for permanent speed sign installations. Ensure signs remain secure, stable, and frangible. If an Oz Spike does not have a sign in it, and no sign is required to be mounted in it, that Oz Spike is to be removed from site.

Ensure that signs are clean, free of damage and comprise of a minimum of Class 1 retroreflective material in accordance with AS 1906.1.

Duplicate all temporary work signs (place on both sides of roads within the work site) on all multilane work sites, irrespective of the duration of the works, unless there is insufficient room available to do so, such as the median width not being sufficient to accommodate the signs. Where necessary, seek direction from the Superintendent where this condition cannot be complied with.

SSRW Clause 2.15.2 Advance warning signs

Use T1-1 (road work ahead) signs and T2-16/17 (end road work) signs at all long term works sites and at all rural works sites.

In urban areas T1-1 (road work ahead) signs and T2-16/17 (end road work) signs at short term work sites are not mandatory, however, they may be used if deemed appropriate.

SSRW Clause 2.15.3 Star pickets & fence droppers

Do not use star pickets for support of road work signs, bunting, flagging, fencing, etc within 9 metres of the trafficked path.

Do not use star pickets or any other non-frangible items such as steel drums, for delineation or any other purposes within 9 metres of the edge of the trafficked lanes. Bollards, cones and flagging are appropriate alternatives.

Fence droppers may be used as sign supports or legs and bunting or flagging supports on the condition that that the droppers are securely embedded into the ground and the sign, bunting or flagging is sufficiently secured to the droppers. Maintain a prudent use of end caps to ensure the minimisation of any hazards to workers and the public and the specified sign heights can be achieved.

Star pickets may be used for fencing support within the work site, provided appropriate action is taken to reduce any associated hazard for workers within the site and they are not within 9 metres of the travelled path of motorists.

SSRW Clause 2.15.4 Non-standard signs - Hold Point

**Hold Point** - Obtain specific approval from the Superintendent before using signs not included in AS 1742.3.

SSRW Clause 2.15.5 Portable Variable Message Signs (VMS) - Hold Point

[Include this clause where major disruptions or changes to the traffic path are likely to occur.]

[Consider requirement such as; will the VMS only be required prior to commencement, and/or prior to opening to traffic (changed traffic conditions), or for the duration of the works. Also consider mobilization if outside of urban environment. Make requirements project specific and explicit. Add text to clearly detail requirements. Make explicit that DIPL can accommodate individual Contractor’s preferred methodology provided safety is not compromised.]

Provide electronic VMSs which comply with AS 1742.3 and AGTTM and with AS 4852.2 where major disruptions or delays to traffic or changes to the travelled path are likely to occur.

Provide the VMSs a minimum of 5 working days before any changes occur, or as directed by the Superintendent.

Provide the VMSs:

* at all approaches to intersections affected by, or likely to be affected by, the works,
* at approaches to detours associated with the works, and
* at approaches to major alterations to the existing travelled path.

Use electronic variable message signs capable of displaying a minimum text size as specified in AS 1742.3, AGTTM and/or in AS 4852.2 and capable of displaying at least 3 lines, and capable of displaying at least 8 characters per line, and capable of displaying a maximum of 10 characters per line.

Colours for text, symbols, and backgrounds must conform to **Table - Permitted VMS Colours**.

|  |
| --- |
| **Table - Permitted VMS Colours** |
| **Application** | **Permitted colours** |
| General message | White |
| Warning message | Yellow |
| Lane open (symbolic) | Yellow (Green only if approved) |
| Lane closed (symbolic) | Yellow (Red only if approved) |
| Regulatory | As required for static sign of same type |
| Other | As approved |
| Regulatory VMS displays must be a single screen, and permanently visible. |

**Hold point:**

* Provide details of the messages to be displayed and the locations of the VMSs. This information is to be included in TGSs for the project
* Provide wording for advance warning message(s) and wording for message(s) to be displayed during the works. This information is to be included in TGSs for the project.
* Do not use any VMS until the messages to be displayed have been approved.
* Do not use any VMS until the proposed location and orientation of the VMS has been approved.
* Provide this information not less than 5 working days before the VMSs are to be put in to service for the project.

Ensure the displayed messages are updated to reflect the actual on-site conditions and/or requirements.

VMSs are to be placed in position, and display an advance warning regarding the works, on all approaches, 5 working days before any major disruptions, delays to traffic or changes to the travelled path are likely to occur or before new traffic signals are put in to operation. The VMSs are to remain in situ, operating properly, displaying the approved during works message, for a minimum of 2 working days after the works are complete or after the new traffic signals are put in to operation. These time frames may be varied by the Superintendent.

Ensure any VMS used on site:

* is oriented so that the message is clearly visible to motorists on the approach side.
* has adequate separation from the travelled path.
* does not obstruct any path of travel of cyclists or pedestrians.
* does not obstruct any crossover.
* has adequate separation from any other infrastructure, particularly overhead power lines.
* does not obstruct motorists’ sight lines.
* is level, and that the screen and display elements are not damaged.

Do not have any on site VMS visible to motorists if it is not in use. Pre-positioning a VMS on site without a message being shown is only permitted if approved by the Superintendent.

Ensure the VMS does not cause any light pollution to nearby residences.

Take full responsibility for the VMSs used for the works, including prevention of theft and prevention of vandalism,

Do not, under any circumstances, use VMSs for private advertising, within the NT Government road reserve, or visible from the NT Government road reserve, without the written approval of the Superintendent.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Principal to procure any alternate means to have any non-compliant VMSs removed from site.

SSRW Clause 2.15.6 Work Zone Speed Limits - Mandatory

Where work zone speed limits are being proposed to be changed, the proposed temporary speed limits must be approved by the Superintendent prior to implementation of the proposed speed limits.

Erect speed limit signs in accordance with sub-clause ***Sign Erection*** in this clause.

All Traffic Management Practitioners must record in their Daily Diaries time, date and location of each approach, of speed limit installations and removals for legal purposes. Retain these diaries for a minimum of 12 months from completion of the works if there were no reportable incidents at the site of the works. If there was an incident, retain the logs until informed that they can be destroyed. Provide copies of the diaries on request.

If an incident occurs within, adjacent to, on approach to or departure from the work site, make a photographic record of the traffic control devices, site conditions, placement of plant and equipment etc., as soon as practicable after the event.

Advise the Superintendent of the incident as soon as possible.

Provide, to the Superintendent, as soon as practicable, electronic copies of:

* the site photographs,
* the TGSs implemented at the site at the time of the incident,
* the signed incident report,
* the Daily Diaries,
* any TSLA applicable to the site at the time,
* any PTSA applicable to the site at the time, and
* any other information requested by the Superintendent.

SSRW Clause 2.15.7 Temporary Speed Limits - Hold Point

**Hold point** - Submit temporary speed limit authorisation applications to alter speed limits to the Superintendent, no later than 5 working days prior to the implementation of temporary speed limits, for approval under the Control of Roads Act.

Place repeater speed limit signs along the road, which has a temporary speed limit imposed, after all intersections with other roads within the speed limited area.

Design the Traffic Management Plans so that speed limits lower than the following absolute minimums are not required;

|  |
| --- |
| **Table - Target lowest speed limits** |
| **Application** | **Target speed limit not lower than** |
| Urban or built up areas. | 40 km/h |
| Bridge works, when restricting traffic to one lane and only in conjunction with a stop-traffic situation. A safety barrier complying with the relevant Test Level in accordance with AS/NZS 3845 must also be used. | 40 km/h |
| All other rural works. | 60 km/h unless site conditions warrant a lower speed limit. |

[These are the lowest allowable speeds. Increase these minimums where required, eg. In a high traffic volume situation where lower speeds are not desirable.]

Implement permitted controls and monitor the site for compliance.

Do not allow dangerous conditions to remain for any time before adjusting control measures to make travel through the section of road subject to the controls as safe as possible.

If there is non-compliance make adjustments to control measures and check for compliance.

Assess the options available to mitigate risk if there is non-compliance.

Assess the risks, and assess if compliance is unlikely to be achieved, before calling Police to assist.

Temporary speed limit signs may only be displayed within the times and dates stipulated in the approved TSLA, and only when they are necessary. Failure to comply with this clause will render the Contractor liable to pay for the costs incurred by the Department to have the installation made compliant.

SSRW Clause 2.15.8 Method for Reducing Speed Limit for 130km/h

The following NT variant to the AGTTM is to allow for regulatory speed reductions for 130km/h zones.

|  |
| --- |
| **Table – Method for Reducing Speed Limit for 130km/h Zones** |
| **Speed Limit Reduction** | **Method for reducing speed limit** | **Recommended applications** | **Alternative applications** |
| 90 | Speed Limit Signs and/or Speed Limit AHEAD  | 130 – 100 – 80 – 60 – 40130 – 100 – 80 AHEAD – 80 – 60 - 40 | 130 – 100 – 80 – 60 - 40 AHEAD – 40 |
| 80 | Speed Limit Signs and/or Speed Limit AHEAD | 130 – 100 – 80 – 50130 – 100 – 80 AHEAD – 80 - 50 | 130 – 100 – 80 – 50 AHEAD - 50 |
| 70 | Speed Limit Signs and/or Speed Limit AHEAD  | 130 – 100 – 80 – 60130 – 100 – 80 AHEAD – 80 – 60 | 130 – 100 – 80 - 60 AHEAD – 60 |
| 50 | Speed Limit Signs and/or Speed Limit AHEAD | 130 – 100 – 80 | 130 – 100 – 80 AHEAD - 80 |

SSRW Clause 2.15.9 Length of Temporary Speed Zones

The length of the temporary speed zone depends on the temporary speed limit.

The table below is an NT specific modification to ‘Length of Temporary Speed Zones’ table within the AGTTM Part 3. It includes a minimum speed buffer when undertaking a reduction from 130km/h speed limit.

Note that when a 100 (buffer) is installed, the 80 (buffer) 300m (minimum) does not apply as the 100 (buffer) provides the required minimum length of zone.

|  |
| --- |
| **Table – NT Specific - Length of Temporary Speed Zones** |
| **Temporary Speed Limit (km/h)** | **Length of Zone****(m)** | **Conditions** |
| 100 (buffer) | 300 (minimum) | For advance warning of a 40 km/h, or 60 km/h, or 80 km/h, when speed is reduced from 130 km/h.[note: the *80 (buffer) – 300 (minimum) length of zone* does not apply] |

SSRW Clause 2.15.10 Estimated Queue Lengths (with provision for road trains)

The NT variant to the AGTTM is to allow for road trains.

|  |
| --- |
| **Table – Estimated Queue Lengths** |
| **Maximum stopping time****(minutes)** | **Multiplier** |
| **Ma****(average vehicle)** | **Mo****(oversized vehicles – excluding road-trains)** | **Mr****(road-trains)** |
| 2 | 2.4 | 8 | 25.2 |
| 5 | 6 | 20 | 63 |
| 10 | 12 | 40 | 126 |
| 15 | 18 | 60 | 189 |
| 30\* | 36 | 120 | 378 |
| \*A 30 minute stop time is unusual but is included for some circumstances. |

To estimate queue length (with provision for road trains multiplier):

* Count the number of average vehicles, oversized vehicles, and road trains that pass the PTCD/traffic controller position for five (5) minutes,
* Multiply the number of vehicles counted by the number in the chosen ‘multiplier’ column (‘**Ma**’ for average sized vehicles, ‘**Mo**’ for oversized vehicles and ‘**Mr**’ for road trains) using the maximum stop time required at the specific worksite,
* Use the formula below to calculate the estimated queue length:

(number of average vehicles x **Ma**) + (number of oversized vehicles x **Mo**) + (number of road trains x **Mr**)

= queue length.

SSRW Clause 2.15.11 Road Safety Barriers - Hold Point

Design, install and maintain all road safety barriers, including longitudinal channelizing devices, used within the NT Government's road reserve in accordance with AS 1742.3, AGTTM, AS/NZS 3845.1, AS/NZS 3845.2 and any other relevant and current Australian Standard associated with the works being proposed.

Refer to the Workzone Temporary Safety Barriers section at <https://dipl.nt.gov.au/industry/technical-standards-guidelines-and-specifications/road-safety-barriers> .

Use only MASH tested barriers.

**Hold Point:** Provide a statement, signed by your engineer, and signed by the author of the Traffic Management Plan, which states that the Road Safety Barriers proposal complies with AS 1742.3, and with AGTTM and with AS/NZS 3845.1, and with AS/NZS 3845.2, and with the specifications and installation manuals from the manufacturers of the components proposed to be used in the Road Safety Barriers system. Provide the Traffic Management Plan with this statement.

The Traffic Management Plan must have information about the proposed Road Safety Barrier system(s), including, but not limited to:

* the barrier type(s),
* the end treatment type(s),
* the deflection zone(s),
* containment fence(s),
* offset(s) from traffic lane(s),
* width(s) and length(s) of work site(s),
* barrier(s) length(s) of need,
* barrier(s) requirements for night time,
* design layout drawing(s),
* installation methodologies, and
* a risk assessment of the use of the proposed Road Safety Barrier system(s).

Failure to meet the requirements of this clause may result in the project being suspended by the Department or other relevant authorities, such as NT WorkSafe, without cost to the Department, and without cost to that authority, until the project meets the requirements of this clause.

SSRW Clause 2.15.12 Covering of Signs

Signs that conflict with the works or with TTM signage must be covered or removed. Consider weather conditions (e.g. wind, rain) when choosing a suitable covering. It is essential that all signs at the worksite or varied travel route are appropriate for the prevailing conditions at all times. Materials used must not cause damage to, or deterioration of the existing signs. Damage caused by inappropriate coverings must be rectified at no cost to the Principal. Covering, altering or replacing signs must be documented in the TMP and approved by the Superintendent prior to implementation.

The following must be observed:

* Do not cause damage to signs by covering them with incompatible materials.
* Do not use plastics to cover signs.
* Do not use adhesive tapes on the faces of signs.
* Remove covers immediately if directed to do so by the Superintendent or another authorised officer of the Department.
* Ensure moisture does not become trapped between a sign cover and the face of the sign.
* Replace any signs which are damaged by incompatible coverings at no cost to the Principal.
* Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Principal to have rectifications made.

SSRW Clause 2.16 EXCAVATIONS, STOCKPILES AND GRADIENTS WITHIN WORK ZONES AND CLEAR ZONES

Comply with the NT Work Safe Codes of Practice and Safe Work Australia Codes of Practice applicable to the works.

Comply with the guidance provided in the Austroads Guide to Temporary Traffic Management (AGTTM).

SSRW Clause 2.16.1 NT WorkSafe Guideline in Relation to Excavations

Provide shoring, or bench, to all trenching or excavations which are deeper than 1.5 metres and where a person is required to enter unless an engineer certifies that shoring, or benching, is not required. Provide a copy of the Engineer's certification on request.

Comply with the provisions of the NT Code of Practice for Excavation Work, and the NT Code of Practice for Construction Work.

SSRW Clause 2.16.2 Requirements for excavations, stockpiles or other gradients

Provide protection and delineation measures to excavations, stockpiles, or other gradients, to AS 1742.3, and to the **Road Safety Barriers** sub-clause in the **NT Specific Directions for Roadwork Signs** clause in this work section.

Measures to be implemented must take in to account the clearances between the hazards and traffic, and the posted traffic speed limits, and the nature of the hazard. Refer to the AGTTM. Requirements based on depths of excavations are to be applied to stockpiles, with the cited depths of excavations to be regarded as the heights of the stockpiles.

Where possible the site should be left without hazards outside working hours by backfilling, covering, or removing the hazards.

SSRW Clause 2.16.3 Containment fencing

Containment fencing must comply with AS 1742.3 and AGTTM.

Containment fencing is not a substitute for safety barriers.

The required clearance between containment fencing and the travelled path is to be determined from AS 1742.3 and AGTTM Part 3.

Fix retroreflective markers on the trafficked side of steel panels which are used as containment fencing, if they are within 9m of the travelled path, or adjacent to pedestrian or cyclist access, and if they are to be in place at night.

SSRW Clause 2.16.4 Stockpiles close to travelled path

Do not dump or stockpile material within 6 m of a travelled path open to traffic.

If dumping or stockpiling material within 6 m of a travelled path open to traffic is unavoidable the material is to be delineated by appropriate means.

Refer to the Austroads Guide to Temporary Traffic Management (AGTTM) Part 3, and to AS 1742.3. AGTTM Part 3, Section 6, Clause 6.8, is particularly relevant

AGTTM Clause 6.8 relates to excavations. Where the clause states a depth of excavation, that depth is to be taken as a height of stockpiles or dumped material, and the conditions stated in the clause for that depth are to be applied to stockpiles or dumped material of that height.

Delineation devices are to be spaced as stipulated in the AGTTM.

Delineation devices must be at least 1m from the nearest edge of any path of travel open to traffic.

Traffic management documentation, including TMPs and TGSs, must show what protection actions, and what devices, are proposed to be used, and where they are to be positioned.

SSRW Clause 2.17 TEMPORARY PAVEMENT MARKING

Where temporary pavement marking is to be used, all existing pavement markings must be removed in a manner that leaves the pavement surface with the temporary pavement markings such that there is no confusion caused to road users by the pavement marking and/or any marks of any nature on the surface of the pavement.

Refer to the **Removal of Pavement Markings** clause in PAVEMENT MARKING.

Where new pavement surfacing or existing pavement resurfacing is being undertaken, install temporary raised reflective pavement markers at the end of each day and prior to the loss of daylight at 24 metres maximum spacing.

If so instructed by the Superintendent, temporary line marking at the end of each day may also be required until completion of the works when the permanent line marking is reinstated.

Only use temporary raised reflective pavement markers that comply with AS 1742.3, **Function, description and use of standard signs and devices** section, **Devices for delineating and indicating the travelled path** clauses and relevant clauses in AGTTM.

For long term road construction works where sealed detours merge into existing sealed pavements or where sealed side roads merge into sealed detours, line mark transition areas in accordance with the standard drawing for Line Marking, CS 3400 and in accordance with AS 1742 including the setting out of arrows, letters, numerals and chevrons.

SSRW Clause 2.17.1 Removal of Temporary Pavement Marking

Refer to the **Removal of Pavement Markings** clause in PAVEMENT MARKING.

Refer to the Department’s Removal of Line Marking Policy at <https://dipl.nt.gov.au/policies> .

All line removal works must be carried out in such a manner as to not endanger the health, safety or amenity of employees, road users or the general public.

Do not paint over temporary line marking as a means of removing it.

Carry out removal of marking in such a manner as to minimise damage to pavement surfaces.

Obliterate markings so as they are no longer recognisable as markings. When arrows, letters or figures are to be removed, the removal pattern must be in the shape of a rectangle or square to minimise confusion to the motorist, particularly in wet weather and poor lighting conditions.

The removed marking and the material used to remove the marking must be contained, collected and disposed of in an environmentally acceptable manner.

SSRW Clause 2.18 DETOURS, SIDE TRACKS, AND CROSSOVERS - HOLD POINT

Refer to PAVEMENT MARKING and to SPRAY SEALING for sealed detours, side tracks, and/or crossovers.

**Hold Point**- Obtain written approval from the Superintendent before commencing any works for detours, side tracks or crossovers.

Detour/ Side Track/ Crossover required or not required; ***[enter data]***.

[Determine with the Regional Director whether construction requires a detour or will be done under traffic. Delete as appropriate.

If detour required/permitted, provide as much information as possible including minimum lengths between detours, or how many detours can be under traffic at any one time i.e. one detour under traffic while another is constructed]

SSRW Clause 2.18.1 Design and Construction - Witness Point

[The design of detours must take in to account the local terrain where the detours will be located. The selected path of any detour must be such that all types and sizes of vehicles anticipated to use the detour will be able to use the detour without undue disruption to normal driving patterns. Special designs may be required to provide detours through restricted sites such as at jump-ups, through cuttings, around narrow built-up pavements, on flood plains, and other site conditions which may affect the provision of the detours.]

**Witness Point -** Obtain advice from the Superintendent that all requirements for the construction of the detours, side tracks, and/or crossovers have been met on completion.

**Witness Point -** Provide not less than 5 days notice before opening any side track, detour, or crossover, to traffic.

Provide side tracks for detours when it is impractical to provide for traffic on the existing road system.

Side Track Type; ***[enter data]***

[Specify either sealed or gravelled. Specify sealed side tracks when the detour will be in operation for longer than 4 weeks. Discuss the side track type and requirements with the Regional Project Officer. Delete if side track not required.]

Construct side tracks with a finished surface level crown height 250 mm above the natural surface.

[Delete this requirement for short duration projects on local roads which are unlikely to be affected by rain.]

[Ensure that primer sealing is included in the SPRAY SEALING Section. Note here that the paragraph "Sealed side tracks to be primer sealed with 7 mm aggregate as specified in the SPRAY SEALING Section." is deleted if it is not applicable.]

Design and construct side tracks to comply with AUSTROADS Guide to the Geometric Design of Rural Roads and the following minimum standards:

|  |
| --- |
| **Table – Minimum Standards for Side Tracks - Part 1 of 2** |
| **Side track characteristic** | **Roadway Type** |
| **National Highway** | **Secondary Highway** | **Local Road** |
| Carriageway Width | 9 m | 8 m | 6 m |
| Design Speed | 60 km/h | 60 km/h | 40 km/h |
| Design Vehicle | Triple road train | Triple road train | Semi-trailer |
| Horizontal Curve radius with 3% superelevation | 250 m | 150 m | 50 m |
| Vertical Curve radius (crest) | 2,500 m | 1,000 m | 400 m |
| Vertical Curve radius (sag) | 1,000 m | 600 m | 400 m |
| Pavement Width | 7 m | 6 m | 4 m |
| Trafficable Surface Type (over pavement width)” | Sealed | Gravelled | Gravelled |
| Gravel Pavement Thickness (when specified) | 150 mm | 100 mm | 50 mm |
| Lateral Clearance to Obstruction (from edge of carriageway) | 2.5 m | 1.2 m | 1.0 m |

|  |
| --- |
| **Table – Side Track Minimum Requirements - Part 2 of 2** |
| **Item** | **Requirement** |
| Signs/Warning devices: | As in Traffic Management Plan. |
| Guideposts: | At all fills, curves and crests. |
| Flood gauge posts: | At all floodways. |
| Total length at anyone time: | 5 km max. |
| Side track type: | **[enter information]** |

[Specify either sealed or gravelled. Specify sealed side tracks when the detour will be in operation for longer than 4 weeks. Discuss the side track type and requirements with the Regional Project Officer.]

Compact top 150 mm to 95% relative compaction.

Match side tracks neatly to the existing road system.

Provide sufficient resources to direct and assist traffic, when side tracks become restricted.

Carry out immediate remedial works when traffic is delayed by poor side track conditions or surface condition is dangerous.

Provide and maintain adequate drainage. Ensure drainage measures do not cause or accelerate erosion.

Provide pavement marking of centre line of two lane sealed side tracks, and crossovers.

SSRW Clause 2.18.2 Maintenance

Provide contact details of personnel who can be contacted outside of working hours. These people must be able to respond to situations which may arise, and must be able to rectify, or to have rectified, any problems which occur, outside of working hours.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Principal to procure any alternate means to have after hours rectifications made.

Maintain the existing road network, and all side tracks, in use by the public.

|  |
| --- |
| **Table – Side track maintenance requirements** |
| **Surface type** | **Maintenance required** |
| Sealed Surfaces: | Patch and repair all surfaces. Grade and roll shoulders. |
| Unsealed Surfaces: | Regrade and roll to maintain a comfortable riding quality at design speed. |

Prevent dust nuisance by water spraying at regular intervals to keep surface moist.

[Consider access to water and associated costs. If water supply is difficult consider deleting the requirement to use water.

Possible optional alternative is signage warning road users of hazards from dust.]

Do not use waste oil as a dust suppressant.

Remove debris and rubbish.

Maintain road signs and guide posts in a clean state.

Inspect the site regularly, even at times when there is no on-site works activity, particularly when there is rainfall which will affect the site, whether directly or by run-off from rain fall in upstream and/or uphill areas.

SSRW Clause 2.19 ACCESS TO ADJACENT PROPERTIES AND SIDE ROADS

Maintain access to adjacent properties and side roads at all times to a level appropriate for the type and frequency of traffic.

Provide and erect proposed and approved signs detailing alternative access, only after approval from the Superintendent is obtained.

Ensure adequate access is maintained for pedestrians and cyclists as required, including delineated access if existing paths are being closed as part of the works.

[Consider specifying access requirements for commercial properties. Negotiate with the owners for their access requirements during design. Identify the access requirements on the plans, if necessary.]

SSRW Clause 2.10 TEMPORARY PEDESTRIAN ACCESS

Conform to: AS 1742.9, AS 1742.10.

Maintain access for pedestrians, cyclists and persons with disabilities passing through and around the work site. Where existing paths have been, or are to be, demolished or are, or will be, inaccessible or modified due to construction works, provide temporary access to a standard not less than the pre-existing or preconstruction standard.

Temporary access must;

* be clearly delineated and have adequate width and height clearance,
* be smooth, free draining and free of obstructions and loose material,
* provide clear guidance where paths change direction,
* be illuminated by temporary lighting in urban areas to assist path users where existing street lighting has been removed or affected by the works,
* be arranged so that path users are clearly visible to vehicle drivers and plant operators at road crossing points.

[In situations where a temporary path is required, include an item in the Schedule of Rates outlining the standard required, e.g. "a temporary primer sealed and lit path".]

SSRW Clause 2.21 TEMPORARY BRIDGING - HOLD POINT

Design and construct any temporary bridging in accordance with the AUSTROADS Guide to Bridge Technology.

**Hold Point** - Obtain written approval from the Superintendent prior to commencement of any such works.

Ensure all environmental approvals have been obtained prior to the commencement of the works.

**Hold Point** - Provide copies of all the required approvals to the Superintendent prior to the commencement of the works.

Provide and erect signage, fencing, road safety barriers and or guard railing etc. to prevent accidental access to the feature being bridged.

SSRW Clause 2.22 CONTRACTOR'S PLANT AND EQUIPMENT - HOLD POINT

Provide public traffic right of way at all times unless traffic control is in use.

Keep parking and materials storage clear of trafficked areas and clear zones in accordance with applicable AUSTROADS guides.

Do not park any vehicles, or mobile plant, machines, or equipment in the Road Reserve when it is not in use for the execution of the works without prior written approval, or explicit approval in the Request for Tender/Quotation.

Any request for approval must include, as a minimum:

* the reasons for the need to park in the Road Reserve,
* the locations affected,
* the durations anticipated,
* site conditions,
* lighting conditions,
* traffic paths of travel and anticipated volumes,
* access and egress points,
* site security measures,
* pedestrian and cyclist activity and safety, and
* effects on nearby residential properties, including the occupants of them.

Do not leave equipment or tools unattended. Do not leave any item in a location where it could be a hazard to the public.

Responsibility for maintaining the security of Contractor’s plant, vehicles, machines, equipment and other items used for the execution of the works remains with the Contractor.

**Hold Point** - On roads carrying significant traffic, floodlight the road and area within 50 m of the site when working at night, if approved by the Superintendent, to a ground level luminance of 10 lux minimum.

[Include only for roads carrying significant traffic.]

SSRW Clause 2.22.1 Vehicles, plant, machines, and equipment

All vehicles, and mobile plant, machines, and equipment, used on the road must be legally registered, or otherwise permitted, to travel on Northern Territory roads, and must have compulsory third party insurance valid in the Northern Territory if that is required under Northern Territory legislation.

Comply with the Northern Territory *Traffic Act 1987*, and its Regulations.

Do not permit tracked mobile plant, equipment, machines, or vehicles, to cross public roads.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Department to procure any rectifications or repairs which become necessary.

SSRW Clause 2.22.2 Mobile Plant - Broadband Alarm

**Standards**

AS ISO 9533: Earth-moving machinery - Machine-mounted audible travel alarms and forward horns - Test methods and performance criteria

**Definition**

Broadband alarm: Pulsed acoustic signal that comprises a range of frequencies and sometimes referred to as quacker, woosher, non-tonal reversing beepers or white sound.

**Broadband/White-Sound Alarm Requirement:**

Provide Broadband Alarms (White Sound) fitted to all construction vehicles and mobile plant before commencement of works.

Ensure that installation and proper operations of the alarm/warning system is sufficient before commencement of works, including but not limited to:

* All alarms clearly audible above the noise level of the machinery or vehicle.
* Automatically activated when reverse gear is selected.
* Directional nature of the broadband alarm is appropriate for works.

SSRW Clause 2.22.3 Warning devices mounted on vehicles, plant, and equipment

Provide beacons, or other vehicle, or plant, or equipment, mounted visual illuminated warning devices on the highest point of the cabin roof or superstructure of all vehicles, mobile plant, mobile machinery, and mobile equipment in accordance with the **Vehicle-Mounted Signs And Devices** clause in the **Description and Use of Signs and Devices** section of AS 1742.3 where these are being used within the road reserve.

Fit beacons with globes rated at a minimum of 55 watts, or the LED equivalent.

Do not use strobe lights.

Ensure that the light is operational whenever the plant or equipment is working on or within 9 m of the roadway.

Ensure that the light is visible from all approaches and not obscured by exhaust stacks, back hoe arms etc., and that the beacons or warning devices are not covered in dust.

Non-compliance with this clause may result in the Contractor being directed to cease work, which will be at no cost to the Principal, and which will not be grounds for an extension of time claim.

SSRW Clause 2.23 ROAD WORK ZONE LENGTH

Comply with the requirements of AS 1742.3 and with the requirements of the AGTTM.

Comply with the requirements of the **Portable Traffic Signals** clause in this work section.

Maximum road work zone length when using portable traffic signals is 1050-1150 m.

For short term work, work sites are not to exceed 2 km in length.

SSRW Clause 2.24 TRAFFIC SIGNALS, INTELLIGENT TRANSPORT SYSTEMS (ITS), Variable Speed Limit Zones, AND Traffic COUNT STATIONS

SSRW Clause 2.24.1 Traffic Signals - Hold Point

**Hold Point** - Obtain clearances from the Department’s Traffic Section, ph. 8999 4402, prior to commencement of the works.

Co-ordinate your works activities with the Department's Traffic Section for the duration of the works.

This includes all works;

* 150 m prior to the stop line (within trafficked lanes),
* 50 m past the stop line (within trafficked lanes),
* that affect normal daily traffic flow at any signalised intersection,
* for road reserve or median excavations greater than 150 mm,
* within 10m of an area defined by the traffic signal or ITS pedestals and associated pits, including detector loops and pits, traffic signal controller cabinet, and UPS cabinet,
* within 10m of a Department CCTV camera,
* where a Red Light Speed Camera (RLSC) is, or will be, impacted by traffic management, and
* between the traffic signal poles and associated traffic signal control cabinet.

Approvals and clearances may be varied or withdrawn at any time in response to changing circumstances.

SSRW Clause 2.24.2 Works undertaken DURING working hours - Hold Point

**Hold Point -** Provide copies of the TMP and applicable TGSs once consent for their use has been granted, and contact the Traffic Section, by phone on 8999 4402, not less than one working day prior to the commencement of work.

**Hold Point -** If the traffic signals need to be re-mapped, or other traffic controls implemented, advise the Traffic Section not less than one working day prior to the commencement of work.

Contact must be made by email to traffic.NTG@nt.gov.au or by phone.

**Hold Point -** Advise the Traffic Section about the planned lane closures, by phone, immediately before installing traffic control, on the day the works are to be carried out.

Contact the Traffic Section immediately if unacceptable traffic congestion occurs during the works so that the Traffic Section can assist by adjusting traffic signal timings. If traffic congestion cannot be relieved by adjusting traffic signal timings it may be necessary to remove lane closures.

**Hold Point -** Advise the Traffic Section immediately before traffic control is removed.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Department to procure any rectifications or repairs which become necessary.

SSRW Clause 2.24.3 Works undertaken OUTSIDE working hours - Hold Point

**Hold Point -** Provide copies of the TMP and applicable TGSs once consent for use has been granted, and contact the Traffic Section, not less than one working day prior to the commencement of work.

**Hold Point -** If the traffic signals need to be re-mapped, or other traffic controls implemented, co-ordinate directly with the Traffic Section not less than one working day prior to the commencement of work.

The name and phone number of an after-hours contact officer will be provided by the Traffic Section.

**Hold Point -** Advise the Traffic Section after-hours contact officer about the planned lane closures, using the after-hours phone number provided, immediately before installing traffic control, on the day the works are to be carried out.

Contact the Traffic Section after-hours contact officer, on the after-hours phone number provided, immediately if unacceptable traffic congestion occurs during the works so that the Traffic Section after-hours contact officer can assist by adjusting traffic signal timings. If traffic congestion cannot be relieved by adjusting traffic signal timings it may be necessary to remove lane closures.

**Hold Point -** Advise the Traffic Section after-hours contact officer, on the after-hours phone number provided, immediately before traffic control is removed.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by the Department to procure any rectifications or repairs which become necessary.

SSRW Clause 2.24.4 Variable Speed Limit Zones – Hold Point

**Hold Point** – Obtain clearances from the Department’s Traffic Section, ph. 8999 4402, not less than five working days prior to commencing works.

Co–ordinate the work activities with the Department’s Traffic Section for the duration of the works.

This includes all works:

* + - * + In the close proximity of the area defined by the VSL poles and associated pits.
				+ Within the VSL zone.
				+ On any immediate approach to the VSL zone that may require the installation of temporary speed reductions.

Provide copies of the TGSs to traffic.NTG@nt.gov.au once consent for use has been granted, and/or contact the Traffic Section, by phone on 8999 4402, not less than five working days prior to commencement of work.

VSL control keys may be available from the Traffic Section for use.

SSRW Clause 2.24.5 Traffic Count Stations and Culweigh Stations- Hold Point

The majority of the permanent count stations have in-pavement detection systems installed and cutting off or closing traffic lanes can have an impact on their operation.

In addition to the permanent count stations, there may be other count stations which are identified by the installed tubes laid across the surface of the pavement.

**Hold Point -** Prior to the commencement of work within the trafficked lanes and within 50 m of traffic counters, or Culweigh stations, or within 20 m, in any direction, of any component of the traffic count or Culweigh equipment, whether located in or on the trafficked lanes, shoulders, nature strips, and/or medians, or located in another type of area, obtain a clearance to commence the works from Department's Maintenance Section for the region in which the works are located, and with either the Superintendent or with the Maintenance Manager (phone (08) 8999 4660).

Co-ordinate works activities, with the Department's Maintenance Section for the region in which the works are located, for the duration of the works.

Maps showing count station locations are available from Department's Transport Infrastructure Planning Division, contact: (08) 8924 7531, or from the Annual Traffic Reports at: <https://dipl.nt.gov.au/industry/technical-standards-guidelines-and-specifications/traffic-data> .

Any failure to comply with this clause, and any damage caused to Northern Territory Government infrastructure, will render the Contractor liable to rectify the breach, and / or repair any damage, and / or pay the costs incurred by the Department to procure any rectifications or repairs which become necessary.

SSRW Clause 2.25 PORTABLE TRAFFIC SIGNALS - Hold Point

Use portable traffic signals (PTS) complying with AS 4191. Use portable traffic signals in a manner complying with the requirements of AS 1742.3 and AGTTM.

Portable traffic signals are for short-term traffic control applications only. Where traffic signal control is being proposed for periods greater than 2 months in a single location, consider the installation of temporary traffic signals.

Each portable traffic signal unit must be fitted with a sign which has on it the Contractor’s name and contact information, including phone numbers for contact during working hours and for contact outside of working hours.

**Hold Point -** Complete and provide the Portable Traffic Signal Authorisation (PTSA) form, included in the application for a Permit to Work in the Road Reserve document, to seek formal approval from the Superintendent to use the proposed portable traffic signals and the proposed time settings, not less than 5 working days prior to the intended use of the portable traffic signals. Do not use any PTSs on site until an authorised Departmental Officer has signed off the PTSA form.

Refer to ***Table - General Time Settings***, and ***Table - Yellow Times***, and ***Table - Red and Green Times***.

Consider the reduction of Green Times to reduce delays to traffic.

Limit the spacing between PTSs controlling each section of road to the minimum practical distance. For the area under the control of portable traffic signals, limit the spacing between PTSs controlling each section of road to no more than 1150 m.

Use the time settings in the tables in the Time Settings sub-clause in this clause as a guide for red time clearance and maximum green times.

Monitor the prevailing traffic conditions and vehicle speeds and amend the times for the site to suit traffic conditions and to minimise delays to traffic. Submit details of the changes to the Superintendent as soon as practicable thereafter.

Preference should be given for the use of approved vehicle activated systems.

The use of PTSs at T-intersections will be considered on a case by case basis. Overall delay times are critical at these types of locations.

Inaccurate or incorrect information provided with a PTSA submission may cause delays in processing the application, and therefore may delay the start of the project.

Provide contact details of personnel who can be contacted outside of working hours. These people must be able to respond to situations which may arise, and must be able to rectify, or to have rectified, any problems which occur, outside of working hours.

Any failure to comply with this clause will render the Contractor liable to pay the costs incurred by Department staff to procure any alternate means to have after hours rectifications made.

SSRW Clause 2.25.1 Temporary Speed Limits - Hold Point

Impose a controlled area speed limit not exceeding 60 km/h if the portable traffic signals would otherwise be in a higher speed limit zone.

**Hold Point** - Work zone speed limits require approval from to the Superintendent prior to implementation.

Maximum road work zone length when using portable traffic signals is 1050-1150 m.

SSRW Clause 2.25.2 Sight Distance

Maintain a sight distance on the approach to portable traffic signals of not less than 150 m. If this cannot be achieved, use appropriate advance warning signage to advise road users in advance of the sight line obstruction of the impending traffic signals ahead.

In cases where queuing traffic is extending past the advance warning signage, install further advance warning signs and speed zone signs further in advance, to prevent collisions at the end of the queue awaiting a green light. Avoid excessive traffic queuing by use of and adjustment of, appropriate time settings on the portable traffic signals whenever possible.

SSRW Clause 2.25.3 Time Settings

|  |
| --- |
| **Table – General Time Settings** |
| **Mode** | **All red** | **Minimum Green** | **Maximum Green** | **Yellow** |
| Manual | M | F | M | S |
| Fixed time | S | F | S | S |
| Vehicle Actuated | S | F | S | S |
| F Fixed at 15 secondsM Set the manual control switch each cycleS Needs to be selected and pre-set by operator for each site |

|  |
| --- |
| **Table – Yellow Times** |
| **Approach Speed** | **Yellow Time** |
| 60 km/h | 4 seconds |

|  |
| --- |
| **Table - Red and Green Times** |
| Determine green period timings based on anticipated traffic conditions, and modify them to suit actual traffic conditions experienced when the works are undertaken, as green times indicated in this table are maximum times for green signals. |
| All Red Period (Seconds) | **Max Green Period (Seconds)** | **Distance Between Stop Lines at traffic Signals (m) – Clearance speed 20 km/h** | **Distance Between Stop Lines at traffic Signals (m) – Clearance speed 40 km/h** |
| 2 | 30 | 0-30 | 0-50 |
| 5 | 35 | 34-45 | 50-90 |
| 10 | 35 | 45-75 | 90-150 |
| 15 | 40 | 75-105 | 150-210 |
| 20 | 40 | 105-135 | 210-270 |
| 25 | 45 | 135-165 | 270-330 |
| 30 | 45 | 165-195 | 330-390 |
| 40 | 50 | 195-250 | 390-500 |
| 50 | 50 | 250-310 | 500-620 |
| 60 | 60 | 310-365 | 620-730 |
| 70 | 70 | 365-415 | 730-830 |
| 80 | 80 | 415-465 | 830-930 |
| 90 | 90 | 465-525 | 930-1050 |
| 100 | 100 | 525-575 | 1050-1150 |

SSRW Clause 2.26 RESTORATION

Upon completion of works:

* Remove all temporary warning signage and other traffic control devices.
* Remove all temporary works and reinstate the areas to their original state, including the removal and disposal of seal and dragging windrows and debris back across the side track carriageway.
* Stabilize all areas impacted by the works to prevent erosion.
* Where applicable reseed with local native grasses and trees and shrubs.

[Consider seeding with local native grasses and trees and shrubs, where applicable.]

* Comply with the requirements of the Environmental Approvals and Clearances issued by the Department, and by DEPWS, Environment Heritage and the Arts Division, Environmental Assessment and Policy Section, for the project.
* Reinstate permanent traffic control devices temporarily removed during the works.

**SSCM Clause 2.27 OTHER REQUIREMENTS**

[Add any additional requirements.]

**End of replacement worksection for SSRW Section 2 PROVISION FOR TRAFFIC**

**SSRW Section 3** **CLEARING, GRUBBING AND REHABILITIATION**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 3.2 Clearing**

SALVAGED ITEMS

A list of items to be salvaged are as follows;

[Add a list of items to be salvaged.]

COMPENSATION

Pay compensation (to be charged as a negative variation to the contract) for excess clearing at the rate of $5 per square meter.

[Adjust the rate of compensation as required]

**SSRW Clause 3.3 Trees to be Retained**

Retain selected trees shown on the drawings or as directed.

[Nominate location of tree to be retained by chainage and offset and mark individual trees with paint or a stake.]

**SSRW Clause 3.4 Mulching**

[Edit to suit particular project]

**SSRW Clause 3.7 Scarifying of Existing Roads**

[Delete clause to suit particular project]

**SSRW Clause 3.11 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 4 EARTHWORKS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 4.2 Standards and Publications**

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

**SSRW Clause 4.3 Definitions**

SUBGRADE

Top *[enter data]* mm of material below subgrade surface.

[Amend default (150mm) if designer specifies different thickness. Delete this sub-clause if thickness is 150mm.]

**SSRW Clause 4.4.2 Excess Material – Hold Point**

Haul and dump and/or spread excess material at the following site(s): *[enter data]*

[If some excess material is to be spread and some to be stockpiled specify sites, indicating if they are for stockpiles or for spreading of excess material.]

The material is to be; - Spread and sheeted with topsoil

 - Stockpiled

 [Delete option not required.]**SSRW Clause 4.5 Earthworks In Fill**

**SSSRW Clause 4.5.5 Construction Methods**

**Fill by** *[enter data]* method.

[Select "Compacted Layer", "Rocky Material" or "Rock Fill" method.]

**SSRW Clause 4.6 Fill Material**

[Specify selected values for properties if any differ from values in Standard Specification.]

**SSRW Clause 4.6.1 General Fill**

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

Minimum CBR *[enter data]* %

MMDD of *[enter data]* %,

Maximum particle size – Subgrade layers *[enter data]* mm

Maximum particle size – Layers other than subgrade *[enter data]* mm

Plasticity index between *[enter data]* % and *[enter data]* %.

[To AS 1289]. Ensure specified minimum CBR is consistent with locally available materials and the proposed pavement design. Delete this clause if the CBR in the Std Spec is achievable.]

**SSRW Clause 4.6.2 Standard Fill**

Minimum CBR *[enter data] %*

MMDD of *[enter data]* %,

Maximum particle size – Subgrade layers *[enter data]* mm

Maximum particle size – Layers other than subgrade *[enter data]* mm

Plasticity index between *[enter data]* % and *[enter data]* %,

Linear shrinkage between *[enter data]* % and *[enter data]* %.

[Enter data if values required are different from the default values in the Std Spec. To AS 1289. Ensure specified minimum CBR is consistent with locally available materials and the proposed pavement design. Delete this clause if the CBR in the Std Spec is achievable.]

**SSRW Clause 4.6.3 Select Fill**

Minimum CBR *[enter data]* %

MMDD of *[enter data]* %,

Maximum particle size – Subgrade layers *[enter data]* mm

Maximum particle size – Layers other than subgrade *[enter data]* mm

Plasticity index between *[enter data]* % and *[enter data]* %,

Linear shrinkage between *[enter data]* % and *[enter data]* %.

[Enter data if values required are different from the default values in the Std Spec. To AS 1289. Ensure specified minimum CBR is consistent with locally available materials and the proposed pavement design. Delete this clause if the CBR in the Std Spec is achievable.]

**SSRW Clause 4.6.4 Sand Clay Fill**

Minimum CBR *[enter data]* %

MMDD of *[enter data]* %,

Maximum particle size – Subgrade layers *[enter data]* mm

Maximum particle size – Layers other than subgrade *[enter data]* mm

Plasticity index between *[enter data]* % and *[enter data]* %,

Linear shrinkage between *[enter data]* % and *[enter data]* %.

[Delete if sand clay fill not permitted. Enter data if values required are different from the default values in the Std Spec. To AS 1289. Ensure specified minimum CBR is consistent with locally available materials and the proposed pavement design. Delete this clause if the CBR in the Std Spec is achievable.]

**SSRW CLAUSE 4.8 Earthworks For Drainage**

**SSRW Clause 4.8.1 Stream Diversions**

[Delete this clause if it not required. Add information regarding excavations and fill for stream diversions if not shown on drawings.]

**SSRW Clause 4.8.2 Levees/Stop berms**

[Delete this clause if it not required. Add information regarding locations and dimensions of levees if not shown on drawings.]

**SSRW Clause 4.8.4 Table Drain Offlets**

Divert table drains into offlet drains at intervals not exceeding *[enter data]* m.

[Insert intervals if other than 150m. Add any additional requirements or any alteration to the reference text. Delete this clause if it not required.]

**SSRW Clause 4.12 Batter Protection by Grassing**

Fill batters to have a surface layer 100 mm minimum thickness of stripped material.

[Indicate on cross sections and add note that this surface layer is additional to the specified cross section]

**SSRW Clause 4.12.1 Grassing**

Batters to be treated from ch. *[enter data]* to ch. *[enter data]*.

[Insert start and end chainages. Add extra rows if more than one section of batter is to be treated.]

**SSRW Clause 4.12.2 Seed Mixture And Fertiliser**

SEED MIXTURE AND FERTILISER

Seed required *[enter data] .*

FERTILISER APPLICATION RATE

Apply at rate of *[enter data]* kg/ha.

[Insert number of kilograms required per hectare.]

**SSRW CLAUSE 4.13 Bridge Foundations**

**SSRW Clause 4.13.1 Conditions**

Original core samples for inspection at: *[enter data]*

[Insert location of original core samples.]

**SSRW Clause 4.13.2 Excavation**

**SSRW Clause 4.13.2.1 General**

Dimensions: *[enter data]*

[Insert information.]

Reduced levels: *[enter data]*

[Insert information.]

**SSRW Clause 4.13.2.2 Preperation**

Blinding concrete: *[enter data]*

[Required/not required. Required if foundation is NOT homogeneous sound rock.]

**SSRW CLAUSE 4.14 Fill Adjacent To Bridge Structures**

 [Indicate which processes, if any, are not required.]

**SSRW CLAUSE 4.15 Compaction**

[Indicate which processes, if any, are not required.]

**SSRW CLAUSE 4.16 Conformance**

**SSRW Clause 4.16.1 Existing Surface Levels**

Material to replace stripped layer: *[enter data]*

[Indicate requirements, if any.]

**SSRW Clause 4.16.2 Tolerances**

Subgrade width: *[enter data]*

[Indicate if kerbs are, or are not, included in the project.]

**SSRW Clause 4.17 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 5 CONFORMANCE TESTING**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 5.2 Standards, Codes, and Test Methods**

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

**SSRW Clause 5.9 Tables – Test Frequencies, Compliance Testing**

Table – Test Frequencies for Soils, Parts 1 and 3.

Table – Testing and Reporting Completion Times – Part 1

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

**SSRW Clause 5.10 Conformance Testing Results**

|  |
| --- |
| **Table - Remote areas additional days permitted for testing and reporting completion times** |
| **Area/Location** | **Number of additional days allowed \*** |
|  |  |
|  |  |
|  |  |
| \* In addition to the Time Allowed for NATA Endorsed Report in Days (Monday to Saturday) in the ***Tables - Testing and Reporting Completion times - Parts 1, 2, & 3***. |

**SSRW Clause 5.12 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 6 PAVEMENTS AND SHOULDERS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 6.2 Definitions**

SUBGRADE

Top *[enter data]* mm of material below subgrade surface.

[Amend default (150mm) if designer specifies different thickness. Delete this sub-clause if thickness is 150mm.]

**SSRW Clause 6.3 Material Properties**

**SSRW Clause 6.3.1 Table – Natural Gravel Particle Sizes**

Conformance requirements; - Base – sealed or unsealed - Type *[enter data]*

[Insert 2 or 3 for Type.]

 - Sub Base – Type *[enter data]*

 [Insert 1, 2, 3 or 4 for Type.]

 - Shoulders – Type 3

[Alter if a different Type is required.

Delete any items not required in the contract.]

**SSRW Clause 6.3.2 Fine Crushed Rock**

[Indicate if Required or Not Required.]

**SSRW Clause 6.3.3 Blends Of Natural Gravel And Fine Crushed Rock**

[Indicate if Required or Not Required.]

**SSRW Clause 6.3.4 Sand Clay**

[Indicate if Required or Not Required. Use when it forms an integral part of the pavement and/or shoulder design.]

**SSRW Clause 6.4.1 Process Control Testing**

[Indicate if All Required or list activities and elements Required or indicate None Required.]

**SSRW Clause 6.5.2 Strengthening by Granular Overlay on Existing Pavement**

[Indicate if there is no seal to be removed.]

**SSRW Clause 6.5.3 Strengthening by Granular Overlay on Re-worked Existing Pavement**

[Indicate if there is no seal to be removed, and mixed-in.]

**SSRW Clause 6.7.1 Pavement Acceptance Requirements**

[Delete any items not required in the contract]

**SSRW Clause 6.7.6 Dry Back Requirement**

Nominal pavement thickness: *[enter data]*mm.

[Indicate if thickness is other than top 75 mm, or delete.]

**SSRW Clause 6.7.7 Remedial Work**

Pavement thickness: *[enter data]*mm.

[Indicate if thickness is other than 200 mm, or delete.]

**SSRW Clause 6.7.8 Other Tolerance Requirements**

[If any of the exclusions listed are required to conform to an IRI of less than 2.4 delete them from the list.]

**SSRW Clause 6.8 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 7 STABILISATION AND MODIFICATION**

[Add changes to the existing clauses in this section here, in correct number order]

**SSRW Clause 7.3 Materials**

**SSRW Clause 7.3.1 Binders**

**SSRW Clause 7.3.1.1 Lime**

Do not use dolomite limes (CaMg(CO3)2). Do not use agricultural lime (Calcium Carbonate (CaCO3)).

Conform to AS 1672.1

[Other limes such as dolomite limes (Calcium/Magnesium Oxide) are not as effective. Do not use agricultural lime (Calcium Carbonate)]

**SSRW Clause 7.3.4 Water**

The maximum salt content for water in Alice Springs is *[enter data]* mg/litre

The maximum salt content for water in Tennant Creek is *[enter data]* mg/litre

[Delete if max. salt level in Std Spec is achievable.]

Materials to be stabilized are : *[enter data]*

**SSRW Clause 7.4 In Situ Stabilization and Modification**

**SSRW Clause 7.4.1 Preliminary Field Trial**

Preliminary field trial *[enter data] .*

[Insert required/not required.]

**SSRW Clause 7.4.4 Binder Spreading**

[Insert details if it is a small job and bag spotting is necessary]

**SSRW Clause 7.4.4.2 Spread Rates for Tender Purposes**

Adopt the following binder spread rates for tender purposes:

Cement Stabilisation: *[enter data]* kg/sq.m.

Cement Modification: *[enter data]* kg/sq.m.

Hydrated Lime Modification: *[enter data]* kg/sq.m.

 [Insert required spread rate if different from rates in Std Spec.]

**SSRW Clause 7.4.4.3 Spreading Requirements – Lime slurry**

Lime:water ratio to be *[enter data]*

[Insert required lime:water ratio.]**SSRW Clause 7.4.5 Binder Mixing**

[Specify if rotary hoes or graders are allowed for small works.]

**SSRW Clause 7.4.10 Curing of Cement Treated Layers**

For cement treated layers (stabilised or modified), cure using either of the following methods:

* Keep the finished surface damp (without leaching) until further construction or other curing operations are carried out.
* Alternatively cure by applying a *[enter data]*.

[Specify bitumen emulsion or cutback bitumen]

**SSRW Clause 7.5 Plant Mix Stabilisation**

**SSRW Clause 7.5.1 Binder Content**

Adopt the following cement content for tender purposes: *[enter data]* %*.*

[Insert required percentage.]

**SSRW Clause 7.5.2 Preliminary Field Trial**

Preliminary field trial *[enter data] .*

[Insert required/not required.]

**SSRW Clause 7.5.7 Laying**

Grader laying *[enter data]* .

[Insert permitted / not permitted. Suitable for minor jobs only.]

**SSRW Clause 7.6 Conformance**

**SSRW Clause 7.6.1 Tolerances**

Binder distribution values for other types of binding agent.

|  |
| --- |
| **Table – Stabilised and Modified Layer Conformance – Other Types of Binding Agent** |
| **Binding Agent** | [i] Apply if a preliminary trial is carried out (i.e. total area over 1000m2) | [ii] Apply if a preliminary trial is not carried out (i.e. areas under 1000m2) |
| Binder content shall not vary by more than the percentage shown absolute between top and bottom half of a layer at any location as determined in accordance with NTTM 204.8. | Binder content shall not vary by more than ± the percentage shown from the field application rate in any point. |
| *[enter data]* | *[enter data]* % | *[enter data]* % |
| *[enter data]* | *[enter data]* % | *[enter data]* % |
| Take samples for Liquid Limit, Plastic Limit, Linear Shrinkage, California Bearing Ratio from the unstabilised pavements. |

**SSRW Clause 7.7 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 8 SPRAY SEALING**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 8.4 Material Requirements**

**SSRW Clause 8.4.7 Bitumen Emulsion**

Bitumen emulsion to be;

Type; *[enter data]*

Binder Grade; *[enter data]*

%Binder; *[enter data*

[Specify type of emulsion, based on the following types, if the default values in the Standard Specification are not to be specified:

A - anionic

C - cationic.

AM - aggregate mixing

RS - rapid setting

SS - slow setting

Specify Binder Grade, either 170 or 320

Specify percent bitumen content, usually 60%

Example: ASS-170‑60 is anionic, slow setting, class 170 bitumen, with 60% bitumen content.]

**SSRW Clause 8.8.2 Prime, Primer Seals, Seals, Pre-coats, and Enrichment Coats**

Cut back requirements are:

Prime: AMC *[enter data]* to AMC *[enter data]*

[Generally AMC 00 to AMC 1 – Default AMC 0 to AMC 00.]

Primer Seal: AMC *[enter data]* to AMC *[enter data]*

[Generally AMC 2 to AMC 4.]

Enrichment Coat: AMC *[enter data]* to AMC *[enter data]*

[generally AMC 0 to AMC 3. – Default – Emulsion based – to be advised.

Specify the bitumen cut back and delete inapplicable items.]

**SSRW Clause 8.8.5 Binder Coats, Tender Quantities**

Spray rates used as a basis for calculating tender quantities are as follows:

Enrichment Coat: *[enter data]* litres/m2

[Generally 0.2 to 0.4 L /m2.]

Prime: *[enter data]* litres/m2

[Generally 0.8 to 1.2L /m2.]

Primer Seal

*[enter data]* mm aggregate): *[enter data]* litres/m2

[Generally 1.1 to 1.4 L /m2 for 10mm size.]

First Coat

*[enter data]* mm aggregate): *[enter data]* litres/m2

[Generally 1.4 to 1.8 L /m2 for 14mm size.

1.0 to 1.5 L /m2 for 10mm size.]

Second Coat

*[enter data]* mm aggregate): *[enter data]* litres/m2

Reseal

*[enter data]* mm aggregate): *[enter data]* litres/m2

[Generally 1.7 to 2.3 L /m2 for 14mm size, 1.2 to 1.8 L /m2 for 10mm size, 0.8 to 1.0 L /m2 for 7mm size.]

Geofabric Tack Coat: *[enter data]* litres/m2

[Generally 0.6 to 0.7L /m2, but seek advice from Design Branch.]

**SSRW Clause 8.22 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 9 DENSE GRADED ASPHALT**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 9.4.1 Mix Type And Design Traffic Category**

Supply as follows: Mix Type *[enter data]* for Wearing Course

Mix Type *[enter data]* for Structural Course

Mix Type *[enter data]* for Correction Course

Mix Type *[enter data]* for Patching Work

[Insert the required design mix type 1,2,3,4 or 5 for the particular work.]

Design Traffic Category; *[enter data]*

[Nominate Heavy or Medium or Light in accordance with the TRAFFIC CATEGORIES clause. Seek advice from the Pavement Engineer if the grade is steep.]

**SSRW Clause 9.9 Paving Plans**

WZ1/ TMD traffic scheme designer to be onsite at all times while works are being carried out.

 *[enter data]*

[Indicate if required or not required.

Mandatory for Mobile Worksites]

**SSRW Clause 9.13.2 Mechanical Spreading**

Spreaders not specified in the Standard Specification but which are permitted to be used are;

 *[enter data]*

[Where limited quantities of asphalt are required, or the area to be paved is restricted or of limited width, such as footpaths or parking areas, other spreaders may be specified.

Use only for large projects. Trial areas, where specified, should be included as a separate schedule item.]

**SSRW Clause 9.17 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 10 SLURRY SURFACING**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 10.3 Commencement of Work**

Length of notice before commencement of work is adjusted to *[enter data]* days.

[Delete if notice remains at 7 days.]

**SSRW Clause 10.14 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 11 MISCELLANEOUS CONCRETE WORKS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 11.4.1 Ready Mix Concrete**

Production Assessment; *[enter data]*

[Enter “Required” or “Not Required” . Add required concrete properties if they differ from those given in the Std Spec book.

Use Project Assessment for special-class concrete or where more significant structures are involved or where job-mixed concrete is used.]

|  |
| --- |
| **Table – Concrete properties** |
| **Property** | **Required measure** |
| Compressive strength | *[enter data]* |
| Aggregate size, generally | *[enter data]* |
| Aggregate size, machine extruded kerbs and gutters | *[enter data]* |
| Slump, generally | *[enter data]* |
| Slump, machine extruded kerbs and gutters | *[enter data]* |

[Delete table if required properties are unchanged.]

**SSRW Clause 11.4.2 Job-mixed Concrete**

Project Assessment; *[enter data]*

[Enter “Required” or “Not Required”.]

**SSRW Clause 11.6.7 Backfilling**

Material to be used is; *[enter data]* fill.

[Enter “select” or “general” or “special” or other selected fill type.]

**SSRW Clause 11.11 OTHER REQUIREMENTS**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 12 DRAINAGE WORKSSSRW Clause 12.6 Construction of Culverts and Structures**

**SSRW Clause 12.6.4 Culverts in Fill Under Construction**

Manufacturer’s instructions and design specifications: *[enter data]*

[Add any additional requirements or any alteration to the reference text.]

**SSRW Clause 12.13 OTHER REQUIREMENTS**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 13 PROTECTION WORKS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 13.4 Rock Properties**

Use local rock unless specified differently here.

[Consider the availability of suitable local rock and any risks associated with the use of it.]

**SSRW Clause 13.5 Stone Pitching**

**SSRW Clause 13.5.1 Stone Pitching**

Depth of stone pitching is to be *[enter data]*mm.

[Delete this clause if the information is on the drawings]

**SSRW Clause 13.6 Dumped Rock Protection**

Use large spalls or boulders which have a least dimension of *[enter data]*mm.

[Consider the availability of rock sizes and specify size.]

**SSRW Clause 13.7 Quarter Tonne Class Dumped Rock Protection**

Use large spalls or boulders which meet the requirements of the following table.

|  |
| --- |
| **Table – Rock - Size and grading** |
| **Rock Size (weight)** | **Minimum % Larger Than Specified Size** |
| *[enter data]* kg | 90 |
| *[enter data]* kg | 50 |
| *[enter data]* kg | 0 |

[Consider the availability of rock sizes and specify size if default values are not available.]

**SSRW Clause 13.8 Rubble**

Dimensional tolerances are;

Maximum size of rubble to be *[enter data]* mm.

At least 30% by mass to have a nominal size of *[enter data]* mm or greater.

No more than *[enter data]*% by mass to pass the *[enter data]* mm sieve.

The average plane of the exposed face to be within *[enter data]* mm of that specified.

The exposed face to be within *[enter data]*mm of the average plane.

[Delete this clause if the information is on the drawings or if the information in the Std Spec is what is required.]

**SSRW Clause 13.9.2 Steel Wire Mesh for Gabions**

PVC coating: *[enter data]*

[Enter “Required” or “Not Required” . PVC coating can be deleted where abrasion of wire is not likely to be a problem. Additionally PVC coating may be deleted after due consideration of the likely long term deleterious effects on the wire of ground water, soil salinity, natural weather exposure and water immersion.]

Dimensions of gabions are to be: *[enter data]*

[State required dimensions, or state “As shown on drawings” if that is the case..]

**SSRW Clause 13.10 Reno Mattresses**

**SSRW Clause 13.10.2 Steel Wire Mesh for Reno Mattresses**

PVC coating: *[enter data]*

[Enter “Required” or “Not Required”. PVC coating can be deleted where abrasion of wire is not likely to be a problem. Additionally PVC coating may be deleted after due consideration of the likely long term deleterious effects on the wire of ground water, soil salinity, natural weather exposure and water immersion.]

**SSRW Clause 13.12 Embankment Protection – Concrete**

Reinforcement *[enter data]*

[Enter “Required” or “Not Required”]

Margins *[enter data]*

[Enter “Included” or “Not Included”]

Adjacent protection work *[enter data]*

[Enter “Included” or “Not Included”]

**SSRW Clause 13.13 Margins**

Adjacent pavement *[enter data]* sealed.

[Enter “is” or “is not”]

**SSRW Clause 13.14 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 14 ROAD FURNITURE AND TRAFFIC CONTROL DEVICES**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 14.4 Tactile ground surface indicators**

[Indicate any special requirements for TGSI colours if not shown on drawings.]

**SSRW Clause 14.5 Fencing**

**SSRW Clause 14.5.2 Existing Fences**

Install a post at the intersection of new fence with existing fence and fix the wiring of both fences to that post.

Complete the necessary sections of new fencing before removing or opening a boundary or internal fence.

[Indicate which of the 2 preceding options is applicable.]

**SSRW Clause 14.5.6 Temporary Site Safety Fence**

[Indicate any special requirements for temporary site safety fences here..]

**SSRW Clause 14.6 Plastic Flexible Guide Posts**

**SSRW Clause 14.6.5.6 Delineators**

**Discrete device type retroreflectors**

The special hazards to be indicated by discrete device type retroreflectors are: *[enter data]*

[Indicate details here, or state that the hazards are on drawings.]

**Installation of Delineators**

Discrete device type retroreflectors installation requirements; *[enter data]*

[Indicate details here, or state that the installation details are on drawings.]

**SSRW Clause 14.7 Steel Flexible Guide Posts**

**SSRW Clause 14.7.5.6 Delineators**

**Discrete device type retroreflectors**

The special hazards to be indicated by discrete device type retroreflectors are: *[enter data]*

[Indicate details here, or state that the hazards are on drawings.]

**Installation of Delineators**

Discrete device type retroreflectors installation requirements; *[enter data]*

[Indicate details here, or state that the installation details are on drawings.]

**SSRW Clause 14.8 Testing of Flexible Guide Posts**

**SSRW Clause 14.8.1Tests**

Testing and associated reports must not be more than three years old as of the date of tenders unless otherwise approved by the Principal.

[This requirement is to take in to account that manufacturing processes and materials used during manufacture may change. The tests must be done on posts which are proposed to be provided under the contract. Guide posts of each type or model from each batch must be tested.]

**SSRW Clause 14.9 Road Signs**

**SSRW Clause 14.9.4 Materials**

**ADDITIONAL SIGN SIZES**

Road signs mounting pole sizes other than the sizes shown in the table **Roadside Signs - Mounting Selection** are:

|  |
| --- |
| Table - Roadside Signs – Non Standard Mounting Poles Selection |
| **Location** | Sign size W x D (mm) | No. and NB Gal. Pipe Posts | Brackets or M8 bolts per post | Bracing req. (Yes/No) | Footing |
| Depth (mm) | Dia. (mm) |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

[Delete this clause and the table if no non-standard pole sizes are required.]

**ANTI-GRAFFITI COATING**

**Hold Point –** Obtain Superintendent’s approval for the use of anti-graffiti film or coating products. Apply anti-graffiti products only to the new road signs specified by the Superintendent.

[All roads Project Officers BE AWARE that 3M warrants their road signs only if their anti-graffiti film is used. Use of non-3M anti-graffiti product voids the 3M warranty.]

**SSRW 14.9.6 Location**

LATERAL PLACEMENT

[Ensure the sign location is shown on the drawings and is designed to allow easy sighting, for ease of road maintenance, and in compliance with design requirements.]

**SSRW Clause 14.11 Cattle grids**

Refer to Civil Standard Drawings CS 3310 and CS 3312.

[Ensure that the required Standard Drawings are included. Delete reference to drawings not applicable to project.]

**SSRW Clause 14.14 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 15 BOAT RAMPS AND BARGE LANDINGS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 15.1.3 Definitions**

**Full tide access:** The facility is to be usable across the full tidal range.

The toe of the ramp is at LAT: - *[complete/edit]*m.

[Depth of ramp toe below LAT will be site specific. Show depth here if not on drawings. Delete if default value is acceptable.]

**SSRW Clause 15.2.1 Inspections - Notice**

Inspections are required for:

* *[complete/edit]*.

[Delete stages not in project. Add stages that are in project but not in list.]

**SSRW Clause 15.3.2 Survey**

**Witness point -** Provide copies of survey reports prepared for the works. This is not required for survey reports commissioned by the Principal or the Superintendent.

[A land survey and a hydrographic survey are required with enough detail and extent to locate services, natural and artificial features and determine contours. Indicate if (1) Not required, or (2) Provided by the Principal/Superintendent, or (3) To be provided by the Contractor.]

**SSRW Clause 15.3.4 Acid sulfate soil investigation**

**Witness point -** Provide copies of acid sulfate soil investigation reports prepared for the works. This is not required for acid sulfate soil investigation reports commissioned by the Principal or the Superintendent.

[An acid sulfate soil investigation for the determination of the liming rate or management strategy should be undertaken dependent on the volume of cut or site conditions. Indicate if (1) Not required, or (2) Provided by the Principal/Superintendent, or (3) To be provided by the Contractor.]

**SSRW Clause 15.4 Boat Ramp Geometry**

LAT: - *[complete/edit]*m.

[Depth of ramp below LAT will be site specific. Show depth here if not on drawings. Delete if default value is acceptable.]

**SSRW Clause 15.5 Barge Landing Geometry**

LAT: - *[complete/edit]*m.

[Depth of ramp below LAT will be site specific. Show depth here if not on drawings. Add any other relevant information if not included on drawings.]

**SSRW Clause 15.6 Components and Materials**

Source(s) of materials are: *[complete/edit]*

[Subject to site and availability of materials with consideration as to whether it is an urban or remote location. Note the deletion of components in the template specification but not in project. Add components that are in project but not listed in the specification.]

**SSRW Clause 15.6.1 Coffer dams, timbering, shoring, and sheeting**

Coffer Dams: *[complete/edit]*

Timbering: *[complete/edit]*

Shoring: *[complete/edit]*

Sheeting *[complete/edit]*

[Indicate items NOT REQUIRED in the works. Add details to items included in the works.]

**SSRW Clause 15.7 Earthworks in cut**

**SSRW Clause 15.7.3 Excavated material**

Disposal site/nourishment area: *[complete/edit]*

**SSRW Clause 15.7.4 Treatment of acid sulfate soils**

**SSRW Clause 15.7.4.2 Temporary bunding**

Temporary bunds: *[complete/edit]*

[Indicate REQUIRED or NOT REQUIRED].

**SSRW Clause 15.7.5 Extent of access channel extraction works**

Refer to the project drawings for the extent of the extraction area.

Sequence of extraction: *[complete/edit]*

Re-profiling sequence: *[complete/edit]*

Buffer zones: *[complete/edit]*

[Indicate REQUIRED or NOT REQUIRED or SHOWN ON DRAWINGS. If required provide details of requirements.]

**SSRW Clause 15.7.6 Access channel final profiles**

Access channel profiling: *[complete/edit]*

[Indicate REQUIRED or NOT REQUIRED or SHOWN ON DRAWINGS. If required provide details of requirements.].

**SSRW Clause 15.7.7 Excavation and re-profiling of difficult material**

Use of a non-standard method re-profiling of material which is difficult to excavate by conventional means: *[complete/edit]*

[Indicate REQUIRED or NOT REQUIRED or NOT YET KNOWN – TO BE ADVISED BY CONTRACTOR or SHOWN ON DRAWINGS. If this is known to be required provide details of approved extraction methods.]

**SSRW Clause 15.11 Cast in-situ concrete approach slab**

**SSRW Clause 15.11.3 Concrete design mix – barge landings**

Strength grade: *[complete/edit]* MPa at *[complete/edit]* days.

Minimum cementitious content: *[complete/edit]*kg/m³.

Maximum water cement ratio: *[complete/edit]*.

Nominal maximum aggregate size: *[complete/edit]* mm.

Target slump range: *[complete/edit]*- *[complete/edit]* mm.

Natural sand content of fine aggregates: Minimum *[complete/edit]*%.

[Enter details of concrete mix design for barge landings. If shown on drawings state that here.]

**SSRW Clause 15.15.3 Cast in-situ concrete shoulders and shoulder batters**

See above at SSRW 15.11.3.

Strength grade: *[complete/edit]* MPa at *[complete/edit]* days.

Minimum cementitious content: *[complete/edit]*kg/m³.

Maximum water cement ratio: *[complete/edit]*.

Nominal maximum aggregate size: *[complete/edit]* mm.

Target slump range: *[complete/edit]*- *[complete/edit]* mm.

Natural sand content of fine aggregates: Minimum *[complete/edit]*%.

[Enter details of concrete mix design for barge landings. If shown on drawings state that here.]

**SSRW Clause 15.15.4 Fully grouted stone pitched shoulders and shoulder batters**

Strength grade: *[complete/edit]* MPa at *[complete/edit]* days.

Minimum cementitious content: *[complete/edit]*kg/m³.

Maximum water cement ratio: *[complete/edit]*.

Nominal maximum aggregate size: *[complete/edit]* mm.

Target slump range: *[complete/edit]*- *[complete/edit]* mm.

Natural sand content of fine aggregates: Minimum *[complete/edit]*%.

[Enter details of concrete mix design. If shown on drawings state that here.]

**SSRW Clause 15.16 Shoulders and shoulder batters - stone pitched**

[Enter details if not shown on drawings. If shown on drawings state that here.]

**SSRW Clause 15.17 Ramp toe**

**SSRW Clause 15.17.1 Depth**

Ramp surface to extend to LAT: - *[complete/edit]*m.

Waterway bed to extend to LAT: - *[complete/edit]*m

[Depth of ramp below LAT will be site specific. Show depths here if not on drawings. Delete if default values are acceptable.]

**SSRW Clause 15.18 Rock armour**

**SSRW Clause 15.18.3 Size of rock**

Primary rock: *[complete/edit]*

Secondary rock: *[complete/edit]*

Toe rock: *[complete/edit]*

Core rock: *[complete/edit]*

[If the rock sizes are not shown on the drawings enter properties here. If shown on drawings state that here.]

**SSRW Clause 15.20 Retro-reflective raised pavement markers (RRPM)**

RRPMs:*[complete/edit]*

[Indicate REQUIRED or NOT REQUIRED or SHOWN ON DRAWINGS. If required provide details of requirements.]

**SSRW Clause 15.21 Navigational aids**

 [Contact NT MSB for all details on navigational aids. Markings, colour, flash settings etc.]

**SSRW Clause 15.21.1 Navigational buoys**

[Contact NT MSB for all details on navigational aids. Markings, colour, flash settings etc.]

Diameter: *[complete/edit]*

[Select from:

* 600 mm.
* 700 mm.
* 800 mm.
* 1200 mm.
* 1250 mm.
* 1400 mm.
* 1500 mm.]

Top marks: *[complete/edit]*

[For example:

* Port
* Starboard
* Safe water etc.]

Solar lantern: *[complete/edit]*

[Select from:

* SL-15.
* SL-60.
* SL-70.
* SL-75.
* SL-C310.
* SL-C410.
* SL-C415.
* SL-C510.

Refer to manufacturer’s datasheets.]

Mould-in graphics: *[complete/edit]*

[“Property of the NT Government” etc.]

**SSRW Clause 15.21.2 Buoy positioning table**

|  |
| --- |
| Table - Buoy positioning |
| **Buoy number** | **Latitude** | **Longitude** | **Type** | **Colour** | **Design water depth** |
| 1 | *complete* | *complete* | *complete* | *complete* | *complete* |
| 2 | *complete* | *complete* | *complete* | *complete* | *complete* |
| 3 | *complete* | *complete* | *complete* | *complete* | *complete* |
| 4 | *complete* | *complete* | *complete* | *complete* | *complete* |

**[Latitude and Longitude:** Consult with NT MSB.

**Type:** SL-B1500, Aquafloat 800 etc.

**Colour:** Red, Green, White, Yellow, Blue.]

**SSRW Clause 15.21.3 Solar marine lantern**

[Delete this clause if no solar marine lanterns are required in the project.]

Visibility: *[complete/edit]*

[Select from:

* 1-2 NM.
* 2-3 NM.
* 3-5 NM.
* 5-9 NM.

Refer to manufacturer’s datasheets.

Visibility (nautical miles) to NT MSB requirements.]

Signal colour to IALA E-200-1: *[complete/edit]*

[Select from:

* Red.
* Green.
* White.
* Yellow.
* Blue.

Colour to NT MSB requirements.]

Flash settings: *[complete/edit]*

[Flash settings to NT MSB requirements.]

[Contractor may be required to install poles for lanterns or lights to be mounted to. Poles are to be located as per project specific drawings and designed to suit location of installation to Superintendent’s approval.]

**SSRW Clause 15.21.4 Solar marine lantern power supply**

[Delete this clause if no solar marine lanterns are required in the project.]

Nominal voltage: 3.6 V

[Refer to manufacturer datasheets if a larger voltage is required.]

Battery capacity: *[complete/edit]*

[Select from:

* 2.4 Ah.
* 4.0 Ah.
* 8.0 Ah.
* 16.0 Ah.

Refer to manufacturer datasheets.

Battery capacity to NT MSB requirements.]

**SSRW Clause 15.21.5 Sector lantern**

[Delete this clause if no sector lanterns are required in the project.]

Intensity: *[complete/edit]*

[Select from:

* 25%.
* 50%.
* 75%.
* 100%.

Intensity to NT MSB requirements.]

Flash settings: *[complete/edit]*

[Contact NT MSB for desired settings.]

GSM communications: *[complete/edit]*

[NT MSB to advise if a global system for mobile communications is required for specific site.]

**SSRW Clause 15.21.6 Sectored port entry light**

[Delete this clause if no sector port entry lights are required in the project.]

Intensity: *[complete/edit]*

[Select from:

* 25%.
* 50%.
* 75%.
* 100%.

Intensity to NT MSB requirements.]

Flash settings: *[complete/edit]*

[Contact NT MSB for desired settings.]

GSM communications: *[complete/edit]*

[NT MSB to advise if a global system for mobile communications is required for specific site.]

**SSRW Clause 15.21.7 Leading light**

[Delete this clause if no leading lights are required in the project.]

Length: *[complete/edit]*

[Select from:

* 600 mm.
* 1200 mm.]

Length to NT MSB requirements.]

Visibility: *[complete/edit]*

[Select from:

* Single row 8 NM.
* Double row 9 NM.
* Triple row 10 NM.

Visibility (nautical miles) to NT MSB requirements.]

Colour to IALA E-200-1: *[complete/edit]*

[Select from:

* Red.
* Green.
* White.
* Yellow.
* Blue.

Colour to NT MSB requirements.]

Intensity: *[complete/edit]*

[Select from:

* 25%.
* 50%.
* 75%.
* 100%.

Intensity to NT MSB requirements.]

Flash settings: *[complete/edit]*

GSM communications: *[complete/edit]*

[NT MSB to advise if a global system for mobile communications is required for specific site.]

**SSRW Clause 15.22 Completion**

**SSRW Clause 15.22.1 Operation and maintenance manuals – Hold Point**

Additional operation and maintenance manuals and maintenance schedules to be provided:

* *[complete/edit]*
* *[complete/edit]*
* *[complete/edit]*

[Add and delete from the list as required for specific project.]

**SSRW Clause 15.23 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 16 PAVEMENT MARKING**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 16.18 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 17 LANDSCAPE**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 17.1 Landscape Defects Liability Period**

The defects liability period for the Landscaping portion of the works is: *[enter data].*

[Select one of the following 3 options; (a)13 weeks from practical completion of the landscaping works OR (b) The same as for the entirety of the works but not less than 13 weeks from practical completion of the landscaping works OR (c) To dd/mm/yyyy.]

**SSRW Clause 17.6 Grassing**

**SSRW Clause 17.6.1 Ground Preparation**

Fertilizer application rate: *[enter data]* kg/hectare.

[Specify the fertilizer application rate.]

**SSRW Clause 17.12 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 18 DUCTING AND CONDUITS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 18.3 Supply and Installation**

Terminate duct crossings *[enter data]* behind kerbs.

[Delete if there is no kerbing]

Terminate duct crossings clear of the pavement

[Enter information on terminations of duct crossings, or refer to drawings if information is on drawings. Delete if there are kerbs.]

**SSRW Clause 18.4 Markings**

Mark kerbs with a letter to identify the type of ducts which pass under them as follows:

[Specify type of ducts, based on the following types:

Electrical: ‘E’

Telstra: ‘T’.

Water: ‘W’

Delete if there is no kerbing]

Stamp the letter into new kerb after the concrete has taken its initial set and before final set.

[Delete if not applicable]

Mark existing kerb with an aluminium plate containing the identification letters as specified.

[Delete when there is no kerbing]

Place a star picket 1300 mm long, painted white and set 300 mm into the ground directly over each end of the conduit.

Attach an identification letter in red paint on a 50 mm x 30 mm aluminium plate fastened securely to the picket.

[Delete when kerbing exists]

**SSRW Clause 18.5 Conduit Markers**

Erect 600 mm x 600 mm signs at locations specified to highlight the existence of conduits.

[Include only in special circumstances. Ensure locations of signs specified]

**SSRW Clause 18.6 Electrical Ducting**

Special requirements are *[enter data]* .

[Enter information on requirements not included in Standard Specification. Delete if there are none.]

**SSRW Clause 18.9 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 19 TRAFFIC CONTROL SIGNALS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 19.11 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 20 TRAFFIC COUNTING STATIONS**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 20.11 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 21 STREET LIGHTING**

[Add changes to the existing clauses in this section here, in correct number order.]

**SSRW Clause 21.4 Materials**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Clause 21.8.5 Control Equipment**

[Edit to suit the project or delete if not required]

**SSRW Clause 21.10 Existing Street Lighting**

**SSRW Clause 21.10.3 Trenches**

Nominal trench width: 600 mm.

Nominal trench depth: 1200 mm.

[Reflects a 12 m post top and 9 m single outreach.]

**SSRW Clause 21.15 Existing Street Lighting**

**SSRW Clause 21.15.1 Disconnection and Removal**

Deliver the salvaged materials to *[enter data]* .

[Provide address / location of shed / yard for delivery of salvaged items.]

**SSRW Clause 21.19 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 22 DIRECTIONAL BORING**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Clause 22.5 Testing of Services**

Additional tests required are: *[enter data]* .

[Indicate if no additional tests are required. Add any additional requirements or any alteration to the reference text]

**SSRW Clause 22.8 Other Requirements**

[Add any additional requirements or any alteration to the reference text]

**SSRW Section 23 PROTECTIVE COATINGS**

**SSRW Clause 23.3 Protective coatings**

**Site testing of protective coatings**

To AS 3894.10 and AS 3894.11 and AS 3894.12.

Required or not required: *[enter data].*

**SSRW Clause 23.3.3** **Inorganic zinc silicate**

Required or not required: *[enter data].*

[Enter details of items to be coated, locations of those items, and coatings to be applied.]

**SSRW Clause** **23.4 Protective coatings specifications - systems and approved products**

Requirements are; *[enter data].*

[Enter details of project region classification (arid, inland, coastal), and specifications of coatings to be applied, and components to be coated.]

**SSRW Clause 23.20 Other Requirements**

[Add any additional requirements or any alteration to the reference text]

**SSRW Section 24 MEASUREMENT AND PAYMENT**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Clause 24.4 Earthworks**

**SSRW Clause 24.4.6 Select Fill**

Refer to **SSRW Clause 4.6.3** in this worksection.

or

Provide select fill conforming to *[enter data]*

[Delete one option.]

**SSRW Clause 24.6 Pavements and Shoulders**

**SSRW Clause 24.6.2 Reconstruction and Rehabilitation of Existing Pavements**

Refer to **SSRW Clause 6.5.2** and to **SSRW Clause 6.5.3** in this worksection.

[Indicate if measured at stockpile or loaded vehicle.]

**SSRW Clause 24.7 Stabilisation And Modification**

**SSRW Clause 24.7.2 Supply and spread binder**

Method of supply and spread of binder: *[enter data]*

[Indicate method if not in-situ. Delete if in-situ methods used.]

**SSRW Clause 24.8 Spray Sealing**

**SSRW Clause 24.8.4 Prime, Primer Seals, Seals, Pre-coats, and Enrichment Coats**

Refer to **SSRW Section 8** in this worksection.

**SSRW Clause 24.11 Miscellaneous Concrete**

Additional items: *[enter data]*

[Indicate additional items not listed in this section of MEASUREMENT AND PAYMENT.]

**SSRW Clause 24.11.2 Vehicle Crossings and Access Strips**

Types of vehicle crossings and access strips: *[enter data]*

[Indicate types of vehicle crossings and access strips]

**SSRW Clause 24.14 Road Furniture and Traffic Control Devices**

**SSRW Clause 24.14.2 Fencing**

Types of fences *[enter data]*

[Indicate types of fences.]

**SSRW Clause 24.14.7 Road Signs – Supply and Install**

Types of signs *[enter data]*

[Indicate types of signs.]

**SSRW Clause 24.14.10 Cattle Grids**

Sizes of cattle grids *[enter data]*

[Indicate sizes of cattle grids.]

**SSRW Clause 24.15 Boat Ramps and Barge Landings**

Adjustments to measurement and payment required are: *[enter data]*

[Add any additional requirements or any alteration to the reference text.]

**SSRWSSRW Clause 24.23 Protective Coatings**

Systems required are: *[enter data]*

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 25 REFERENCED AUSTRALIAN STANDARDS**

Note: In respect to Test Methods AS 1289.3.1.1, AS 1289.3.2.1, and AS 1289.3.4.1, Wet Preparation Method is to be used where this is an option in an applicable test method.

**SSRW Clause 25.1 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 26 OTHER REFERENCED AUTHORITIES AND DOCUMENTS**

**SSRW Clause 26.1 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 27 ACTS, REGULATIONS, CODES, AND AUTHORITIES**

**SSRW Clause 27.4 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 28 CIVIL STANDARD DRAWINGS FOR ROADWORKS**

**SSRW Clause 28.1 Other Requirements**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 29 NT CLIMATE ZONES TABLE**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 30 HOLD POINTS AND WITNESS POINTS SCHEDULES**

[Add any additional requirements or any alteration to the reference text.]

**SSRW Section 31 UPDATES OVERVIEW**

[Add any additional requirements or any alteration to the reference text.]